Date: 3/8/2024

Lyn Quintana, Ian Rodriguez, Oghenetega Idogun, Rafael Ojeda, Alexandr Motovilov

Start Time: 9:00AM

End Time: 10:30AM

Lyn Quintana:

- What have you done since the last scrum meeting?

  - Plan and strategize with the team on transferring pages on the mobile app to the new web app.

- What is planned to be done until the next scrum meeting?

  - Have pages assigned to me and work towards completing those.

- What are the hurdles?

  - None so far.

Ian Rodriguez:

- What have you done since the last scrum meeting?

  - Considering implementing the React javascript library to add certain functions to avoid inventing a lot of complex functionality

- What is planned to be done until the next scrum meeting?

  - Read about React and look at some examples to see what we can incorporate from standard/existing libraries

  - Continue working on the static assets assigned to me: the questionnaire and the check in procedure

- What are the hurdles?

  - Check in information per user needs to be stored somewhere → database?

  - The mobile app already uses Firebase → how can we leverage this for the website to avoid duplicating tables and roundtrip I/O?

Oghenetega Idogun:

- What have you done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Started working on backend login/registration using firebase

Rafael Ojeda:

- What have you done since the last scrum meeting?

Continue implementing UI/UX of homepage

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Never used react

Alexandr Motovilov:

- What have you done since the last scrum meeting?

  - Worked on the tasks assigned by PO

- What is planned to be done until the next scrum meeting?

  - Work on the tasks assigned by PO

- What are the hurdles?

  - None