Review Meeting Minutes

Project: Stress and Anxiety best software 
Attendees: Lyn Quintana, Ian Rodriguez, Oghenetega Idogun, Rafael Ojeda, Alexandr Motovilov

Start time: 9:00AM

End time: 10:00AM

After discussion, the velocity of the team was estimated to be 1 task which is broken down into many smaller tasks.

After a show and tell presentation, the implementation of the following user story was accepted by the product owner:

- Work extensively on the development of the website.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Add iOS support.

- Improvement of the Android version of the App.