Sprint Retrospective Meeting Minutes

Project: Stress and Anxiety best software 
Attendees: Lyn Quintana, Ian Rodriguez, Oghenetega Idogun, Rafael Ojeda, Alexandr Motovilov

Start time: 9:00AM

End time: 10:00AM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Sure, we’re starting to produce new results for the PO and capitalizing on the work the several groups before us had started

- Did we do a good job estimating the points (time required) for each user story?

  - Not really, as we’re running into some snags along the way. Specifically the Google Play Store rollout for the mobile app.

  - Its taking longer than expected to get it deployed and ready for users to download

- Did each team member work as scheduled?

  - Mostly yes

What went right?

- Making lots of progress on the website integrating all the group members work

- Communication is pretty smooth, no real issues from those participating

- Continued the website implementation of Android app by generating a signed APK file

- The PO made a Google developer account, which alleviates some responsibility from us regarding the managerial aspects of the project

How to address the issues in the next sprint?

- How to improve the process?

  - Continue to compromise and make headway getting all the team members communicating their obstacles so we can move forward on our individual tasks and find solutions

- How to improve the product?

  - Continue working on the backend and improving overall usability and security

  - We need to do this in order to implement the daily check-in/stressor identification feature