Review Meeting Minutes

Project: Stress and Anxiety best software 
Attendees: Lyn Quintana, Ian Rodriguez, Oghenetega Idogun, Rafael Ojeda, Alexandr Motovilov

Start time: 9:00AM

End time: 10:00AM

After discussion, the velocity of the team was estimated to be 4 tasks which are broken down into many smaller tasks.

After a show and tell presentation, the implementation of the following user story was accepted by the product owner:

- Continue to work extensively on the development of the website. Start wrapping up features and design for the MVP & demo day on 4/19.

- Finalize and deploy the mobile app as is, which includes gathering 100 user tests

- Start considering work on the poster for demo day on 4/19

- Start creating documentation to enable future groups to get started right away with development.

- Finalizing backend of application

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- Contacting Dr. Steven Luis for AR/VR support.

- Deploying the new website on GCP/cloud platforms