Date: 4/2/2024

Lyn Quintana, Ian Rodriguez, Oghenetega Idogun, Rafael Ojeda, Alexandr Motovilov

Start Time: 9:00AM

End Time: 10:30AM

Lyn Quintana:

- What have you done since the last scrum meeting?

  - Continued work on the front end development alongside the figma blueprint.

- What is planned to be done until the next scrum meeting?

  - Continue to incorporate the front end with the back end.

- What are the hurdles?

  - N/A

Ian Rodriguez:

- What have you done since the last scrum meeting?

  - I’m making progress updating the mobile app build files to target more recent Android API levels

- What is planned to be done until the next scrum meeting?

  - If I can get this working today, I will switch gears and start working on the website again

- What are the hurdles?

  - Same hurdle from yesterday: how to update the mobile app without causing us to double back

Oghenetega Idogun:

- What have you done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Rafael Ojeda:

- What have you done since the last scrum meeting?

Continued on Dashboard

- What is planned to be done until the next scrum meeting?

Adjust firebase permissions so it can be more secure and data cannot be accessed by any logged in user.

- What are the hurdles?

Alexandr Motovilov:

- What have you done since the last scrum meeting?

  - Worked on the development of the website

- What is planned to be done until the next scrum meeting?

  - Continue working on the development of the website

- What are the hurdles?

  - None