Date: 1.26.2024

Attendees: Nava Haim, Merlandie Pierre, Ryan Rodriguez

Start time: 3:00 PM

End time: 3:30 PM

Merlandie Pierre:

- What have you done since the last scrum meeting?

- Started learning Node.js and other necessary materials.

- Looked over the project code.

- What is planned to be done until the next scrum meeting?

- Review code more in depth

- Continue learning about the methods in which this project was carried out (ex, Node.Js)

- What are the hurdles?

- Understanding the former team's code and work.

- Learning Node.Js and other related aspects.

Nava Haim:

- What have you done since the last scrum meeting?

- Keep reviewing the code

- Learn React

- What is planned to be done until the next scrum meeting?

- Learn about accessible for people with disabilities websites

- Fix the CSS files.

- What are the hurdles?

- Understand the project structure.

- The code has viruses. Understand how to approach that to work on the code safely.

Ryan Rodriguez:

- What have you done since the last scrum meeting?

  - Setup a local mysql database

  - Connected the mysql database to the website and tested key functionality

- What is planned to be done until the next scrum meeting?

- Further familiarize myself with the code to trigger

- Create a rudimentary file schema for the lesson plan

- What are the hurdles?

- My vscode’s pty service for the terminal isn’t functioning, need to fix

- No centralized credentials for the database, need to transfer over testing data into local database