Date: 1.23.2024

Attendees: Nava Haim, Merlandie Pierre, Ryan Rodriguez

Start time: 3:30 PM

End time: 4:00 PM

Merlandie Pierre:

- What have you done since the last scrum meeting?

- Started learning Node.js and other necessary materials.

- Looked over  the project code.

- What is planned to be done until the next scrum meeting?

- Review code more in depth

- Continue learning about the methods in which this project was carried out (ex, Node.Js)

- What are the hurdles?

- Understanding the former team's code and work.

- Learning Node.Js and other related aspects.

Nava Haim:

- What have you done since the last scrum meeting?

- Keep reviewing the code

- Learn React

- What is planned to be done until the next scrum meeting?

- Learn React.

- Learn about the project database.

- Learn about accessible for people with disabilities websites

- Fix the CSS files.

- What are the hurdles?

- Understand the project structure.

- To discover what I don’t know that I don’t know about the project frameworks.

Ryan Rodriguez:

- What have you done since the last scrum meeting?

  - Continued diving into the code base for the project

  - Learned the current setup for component styling in the project

- What is planned to be done until the next scrum meeting?

- Continue going through the codebase, especially the mysql database and its connector prisma

- Create a rudimentary file schema for the lesson plan

- What are the hurdles?

- The project needs to be ported to another github link separate from the user account it is currently attached to

- The codebase doesn’t include the credentials for the database