Date: 2.9.2024

Attendees: Nava Haim, Merlandie Pierre, Ryan Rodriguez

Start time: 2:30 PM

End time: 3:30 PM

Merlandie Pierre:

- What have you done since the last scrum meeting?

- Continue learning Node.js and other necessary materials.

- Looked over the project code.

- Working on module cards.

- What is planned to be done until the next scrum meeting?

- Work on creating the module cards plan.

- Continue learning about the methods in which this project was carried out (ex, Node.Js)

- What are the hurdles?

- Understanding the former team's code and work.

Nava Haim:

- What have you done since the last scrum meeting?

- Continued to learn Node JS.

- Continued to work on the code.

- What is planned to be done until the next scrum meeting?

- Fix the CSS files.

- Keep reviewing Node.JS

- What are the hurdles?

- Time consuming.

Ryan Rodriguez:

- What have you done since the last scrum meeting?

  - Setup a local mysql database

  - Connected the mysql database to the website and tested key functionality

- What is planned to be done until the next scrum meeting?

- Further familiarize myself with the code to trigger

- Create a rudimentary file schema for the overall database

- What are the hurdles?

- My vscode’s pty service for powershell isn’t functioning, need to fix

- No database solution for larger files such as lessons, mp4 files, images. Need to clarify budget with team at large