Review Meeting Minutes

Project: The Robotic Academy

Attendees: Nava Haim, Merlandie Pierre, Ryan Rodriguez

Start time: 1:00 PM

End time: 1:30 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- As the product owner I want the team to develop lessons cards so that we can update the website with the new design.

- As a  team member, I want the team to review the existing code so they will be able to keep developing the Robotics Academy website.

- As a team member, I want the team to organize the style elements in a general CSS file so that way we can optimize the code.

- As a team member, I want to familiarize myself with the Prisma Database so that I can work with our databases.

- As a team member, I want to develop an outline for the functionality of the module cards so that we can go forward with testing and implementing the module cards feature.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- As a team member, I want the team to explore and learn how to develop a tool for professors to upload content by themselves so that the professors will be independent.

- As a product owner, I want the team to develop card lessons so the users can explore our content.

- As a team member, I want the team to develop card lessons so the users can explore our content.