Sprint Backlog Grooming Meeting Minutes:

Project: The Robotics Academy

Attendees: Nava Haim, Merlandie Pierre, Ryan Rodriguez

Start time: 1:00 PM

End time:  1:30 PM

After discussion, the velocity of the team was estimated to be 3 hours per day for 10 days for a velocity of 30 hours.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- As a product owner, I want the team to develop card lessons so the users can explore our content.

- As a team member, I want the team to organize the style elements in a general CSS file so that way we can optimize the code.

- As a team member, I want to familiarize myself with the Prisma Database so that I can work with our databases.

- As a team member, I want the team to explore and learn how to develop a tool for professors to upload content by themselves so that the professors will be independent.

The team members indicated their willingness to work on the following user stories.

- Nava Haim

  - As a team member, I want the team to be familiar with the current files of the project (code and design) so that they can understand and start working on those files.

  - As a team member, I want to familiarize myself with the Prisma Database so that I can work with our databases.

- Merlandie Pierre

  - As a team member I want the team to be familiar with the current files of the project (code and design) so that they can understand and start working on those files.

  - As a team member I want to familiarize myself with Prisma Database so that I am able to work with our databases.

Ryan Rodriguez

- As a team member, I will familiarize myself with the codebase and database system created by the previous team so that I am well-equipped to work with it.