Sprint Planning Meeting Minutes:

Project: The Robotics Academy

Attendees: Nava Haim, Merlandie Pierre, Ryan Rodriguez

Start time: 11:00 PM

End time: 11:30 PM

After discussion, the velocity of the team was estimated to be 3 hours per day for 10 days for a velocity of 30 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- As a product owner, I want the team to develop card lessons so the users can explore our content.

- As a  product owner, I want the team to review the existing code so they will be able to keep developing the Robotics Academy website.

- As a product owner, I want the team to organize the style elements in a general CSS file so that way we can optimize the code.

- As a product owner, I want the team to familiarize themselves with the Prisma Database so they can handle file io and storage.

- As a product owner, I want the team to explore and learn how to develop a tool for professors to upload content by themselves so that the professors will be independent.

- As a product owner, I want to be familiar with the current files of the project (code and design) so that I can work better with the .tsx files

The team members indicated their willingness to work on the following user stories.

- Nava Haim

  - As a team member, I want to organize the style elements in a general CSS file so that way we can make the codebase more readable.

  - As a team member, I want to be familiar with the current files of the project (code and design) so that I can work better with the .tsx files

- Merlandie Pierre

  - As a team member I want to be familiar with the current files of the project (code and design) so that they can understand and start working on those files.

  - As a team member, I want to develop card lessons so the users can explore our content.

- Ryan Rodriguez

  - As a team member, I want to explore and learn how to develop a tool for professors to upload content by themselves so that the professors will be independent.

  - As a team member, I want to familiarize myself with the Prisma Database so I can handle file io and storage.