Sprint Retrospective Meeting Minutes

Project: The Robotic Academy

Attendees:  Nava Haim, Merlandie Pierre, Ryan Rodriguez

Start time: 11:30 AM

End time: 12:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, We worked as a team to complete the learning cards. It took longer than we expected. Merging the lesson cards was a challenge as well as working with the existing code was challenging.

- Did we accurately estimate the points (time required) for each user story?

  - The stories have been well-written targets. We haven’t completed all of them.

- Did each team member work as scheduled?

  - Yes.

What went right?

- We worked according to the schedule. We have established strong mutual scheduling for meetings and hands-on work time together.

- We were able to meet regularly with our project owner and the communication went well.

How to address the issues in the next sprint?

- How to improve the process?

  - It’s hard to expect the next bug or obstacle when we work with code, but we should share our knowledge and our problem-fixing method and keep everyone on track together.

- How to improve the product?

  - We will improve it once we add the new user stories we work on.