Sprint Planning Meeting Minutes:

Attendees: Nava Haim, Merlandie Pierre, Ryan Rodriguez

Start time: 2:30

End time: 3:00

After discussion, the velocity of the team was estimated to be 3 hours per day for 10 days for a velocity of 30 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- As the product owner I want the team to merge the lessons cards so that we can update the website with the new design.

- As the product owner I want the team to create a recorded demo of the lessons card so that we can get feedback on the team's progress.

The team members indicated their willingness to work on the following user stories.

- Nava Haim

  - As a team member, I want to finish documenting all Spring 2024 style elements so the team of Fall 2024 will be able to continue from where we stopped.

  - As a team member, I want to create a YouTube video so it will be easier to show our work.

- Merlandie Pierre

  - As a team member, I want to finish documenting last semesters and this semester's work so that next semester's team is able to more easily work on the project.

  - As a team member, I want to complete the project presentation for the showcase.

  - As a team member, I will work on and complete the posters for the showcase.

- Ryan Rodriguez

  - As a team member, I want to explore and learn how to develop a tool for professors to upload content by themselves so that the professors will be independent.

  - As a team member, I want to familiarize myself with the Prisma Database so I can handle file io and s