Review Meeting Minutes

Project: The Robotic Academy

Attendees: Nava Haim, Merlandie Pierre, Ryan Rodriguez

Start time: 5:00 PM

End time: 5:30 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- As the product owner I want the team to merge the lessons cards so that we can update the website with the new design.

- As the product owner I want the team to create a recorded demo of the lessons card so that we can get feedback on the team's progress.

- As a team member, I want the team to organize the style elements in a general CSS file so that way we can optimize the code.

- As a team member, I want to familiarize myself with the Prisma Database so that I can work with our databases.

- As a team member, I want to develop an outline for the functionality of the module cards so that we can go forward with testing and implementing the module cards feature.

- As a team member, I want to learn how to create a ‘grab and leave’ learning tool in React so I can implement learning tools in the next sprint.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- As a team member, I want the team to explore and learn how to develop a tool for professors to upload content by themselves so that the professors will be independent.

- As a product owner, I want the team to develop card lessons so the users can explore our content.

- As a team member, I want the team to develop card lessons so the users can explore our content.