Capstone 2

STARS Tutor Group Management

Sprint1 Retrospective Meeting Minutes

FIU College of Engineering and Computing

1/28/2024 6:00pm – 6:15pm

Purpose: students must review their performance, evaluate their work products, and reflect what went right, what went wrong, etc. in the corresponding meeting minutes and make sure that they were able to address those issues indicated in the previous retrospective meetings.

- Call to Order

- This meeting was called to order by Raekiah Hosin (Team Leader) via Microsoft Teams

- Roll Call

- Mitchelle Chinyani - Present

- Nathalia Dias - Present

- Raekiah Hosin - Present

- Austin Kweyete - Present

- Corey Slayton - Present

- Agenda

Sprint Retrospective Meeting Minutes

What went wrong?

- Figuring out which API to use to connect Microsoft Power Platform with WhatsApp

Did we do a good job estimating our team's velocity?

- Yes, we have met with our Product owner and they are satisfied with what we have done so far

Did we do a good job estimating the points (time required) for each user story?

- Yes, our estimates of points for each user story were estimated well. However, we can improve them more by being more detailed on what needs to be done and by who.

Did each team member work as scheduled?

- We are still figuring out scheduling issues since we gained an additional member on Day 5 of the sprint.

What went right?

- Members attended Microsoft Power Apps Workshop

- Members contributed their thoughts and attended meetings

How to address the issues in the next sprint?

- Consider consulting the group for the most convenient time to schedule the meeting

- Send a message in the team's group chat to discuss or resolve the issue.

How to improve the process

- By creating clear documentation of what steps to take and what are the goals of the project, ordered by complexity and importance.

How to improve the product?

- By brainstorming together what are some additional features that can be added to the app taking into consideration constraints and deadlines, this will be done by continuing to meet with the product owner and by drafting the app to get an idea of where and which features we need.

- Questions, Comments, and Concerns

- Great job! Keep improving!

- Adjournment