Capstone 2

STARS Tutor Group Management

Sprint1 Review Meeting Minutes

FIU College of Engineering and Computing

1/28/2024 5:45pm – 6:00pm

Purpose: students perform a show and tell, showing the product owners the user stories that were developed and getting their approvals. Any user story that is not fully done and/or not fully approved by the product owner must be placed back in the Product Backlog.

- Call to Order

- This meeting was called to order by Raekiah Hosin (Team Leader) via Microsoft Teams.

- Roll Call

- Mitchelle Chinyani - Present

- Nathalia Dias - Present

- Raekiah Hosin - Present

- Austin Kweyete - Present

- Corey Slayton - Present

- Agenda

Sprint Review Meeting Minutes

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

User Story1: Register and attend Microsoft Power and Automation Training

- Each group member explored the platform through different mediums such as attending official Microsoft training workshops, watching YouTube tutorials, exploring the software itself or through mentors.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

User Story2: Automating the creation of WhatsApp Groups for STARS

- Began this story by creating a template Power App. We still need to learn more about all the apps within the Microsoft Power Platform (Apps, Automate, and Dataverse). However, we are creating a User Interface and improving our template off of that. An important aspect of this story is ensuring access to the WhatsApp Connector (premium) provided within the software.

User Story3: Automating the Student Registration for Tutoring Services

- Began this story by working out which application we will use to cross the bridge between Microsoft Power Platform and the automated creation of WhatsApp student and tutor groups.

User Story4: Automating Tutor Notes After Tutoring Session

- Began this story by creating a template Power App with Main landing screen. The Product Owner noted that Tutors would appreciate a separate dashboard screen with options associated with common tasks they perform, like completing post tutoring surveys.  We still need to learn more about all the apps within the Microsoft Power Platform (Apps, Automate, and Dataverse). However, we are creating a User Interface and improving our template off of that. An important aspect of this story is receiving stakeholder (tutors) feedback on their process and what their requirements and preferences are.

User Story5: Generating Reports and Statistics

- Began this story by creating a template Power App. A screen specifically for generating reports and statistics will be created. We still need to learn more about all the apps within the Microsoft Power Platform (Apps, Automate, and Dataverse). However, we are creating a User Interface and improving our template off of that. An important aspect of this story is ensuring the Product Owner is okay with using Power BI to generate reports from the spreadsheets. Alternatively we could use visualizations generated by Excel.

- Questions, Comments, and Concerns

- Great work this sprint!

- Adjournment