Capstone 2

STARS Tutor Group Management

Sprint 2.2 Daily Standup Meeting

FIU College of Engineering and Computing

1/30/2024 7:00pm – 7:30pm

Purpose: students quickly report what we’ve done since our last meeting, what we plan to do until our next meeting, and what are the hurdles, if any.

1) Call to Order

● The meeting was called to order by our Team Leader Raekiah Hosin. Today the meeting will be conducted via Microsoft Teams

Roll Call

- Mitchelle Chinyani - Present

- Nathalia Dias - Present

- Raekiah Hosin - Present

- Austin Kweyete - Present

- Corey Slayton - Present

- Agenda

Daily Standup:

Mitchelle Chinyani:

- How many hours did I work since the last meeting?

3

- What was done since the last scrum meeting?

  - Research about Microsoft Automation and the steps that need to be followed to make the app work efficiently

  - Read some articles about Microsoft Power Automation

  - Did some research

- What is planned to be done until the next scrum meeting?

  - What to do to make the app more efficient to the targeted users.

- What are the hurdles?

- None

Nathalia Dias:

- How many hours did I work since the last meeting?

- 3 hours.

- What was done since the last scrum meeting?

- Continue to plan what features will be necessary for the UI/UX

- What is planned to be done until the next scrum meeting?

- Figure out what additional features we need and what are your resources

- What are the hurdles?

- None, at this time.

Raekiah Hosin:

- How many hours did I work since the last meeting?

- 3 hours

- What was done since the last scrum meeting?

- Watched videos on Power Apps

- What is planned to be done until the next scrum meeting?

- Prepare for meeting with Product owner

- Create rough draft for a blueprint of the screen

- What are the hurdles?

- WhatsApp Connector and Data Verse permissions

Austin Kweyete:

- How many hours have I worked since the last meeting?

- 3 hours.

- What was done since the last scrum meeting?

- Researching Microsoft Power Automate.

- Researching Whatsapp API.

- What is planned to be done until the next scrum meeting?

- Researching Microsoft Power Automate.

- Researching Whatsapp API.

- What are the current hurdles?

- None, at this time.

Corey Slayton:

- How many hours did I work since the last meeting?

- 3 hours.

- What was done since the last scrum meeting?

- Completed STARS Registration Form, using Microsoft Forms, and began Power Automate Flow for approval process.

- What is planned to be done until the next scrum meeting?

- Finish STARS Registration Flow to present to our Product Owner.

- What are the hurdles?

- What’sApp Connector and DataVerse permissions in FIU Environment

Course Calendar:

- Group discussed their understanding of roles, Sprints, Daily Standup, Planning, Backlog Grooming, Review, and Retrospective meetings.

Internal Scheduling:

- Group shared their availability schedules and were able to map out appropriate meeting times for the group throughout the week.

- Draft of Agenda for Next Meeting Scheduled via Microsoft Teams @ 8:00 PM

- Daily Standup – conduct daily standup by quickly reporting what we have done since the last meeting, what we plan to do until the next meeting, and what are the hurdles, if any.

- Scheduling – confirm time for next meeting

- Project – Discuss development of user stories and quick groom of product backlog.

- Questions, Comments, and Concerns

- Adjournment