Capstone 2

STARS Tutor Group Management

Sprint 2.4 Daily Standup Meeting

FIU College of Engineering and Computing

2/1/2024 8:30pm – 8:45pm

Purpose: students quickly report what we’ve done since our last meeting, what we plan to do until our next meeting, and what are the hurdles, if any.

1) Call to Order

● The meeting was called to order by our Team Leader Raekiah Hosin. Today the meeting will be conducted via Microsoft Teams

Roll Call

- Mitchelle Chinyani - Present

- Nathalia Dias - Present

- Raekiah Hosin - Present

- Austin Kweyete - Present

- Corey Slayton - Present

- Agenda

Daily Standup:

Mitchelle Chinyani:

- How many hours did I work since the last meeting?

3

- What was done since the last scrum meeting?

  - Research about Microsoft Automation and the steps that need to be followed to make the app work efficiently

  - Read some articles about Microsoft Power Automation

  - Did some research

- What is planned to be done until the next scrum meeting?

  - What to do to make the app more efficient to the targeted users.

  - Try to test the App

- What are the hurdles?

- None

Nathalia Dias:

- How many hours did I work since the last meeting?

- 3 hours.

- What was done since the last scrum meeting?

- Continue to look for features that will be necessary for the UI/UX

- What is planned to be done until the next scrum meeting?

- Figure out what additional features we need and what are your resources

- What are the hurdles?

- None, at this time.

Raekiah Hosin:

- How many hours did I work since the last meeting?

- 3 hours

- What was done since the last scrum meeting?

- Researched the pros and cons of using Whatsapp or Microsoft teams

- What is planned to be done until the next scrum meeting?

- Continue my research on this topic

- What are the hurdles?

- Whatsapp Connector and DataVerse permissions

Austin Kweyete:

- How many hours have I worked since the last meeting?

- 3 hours.

- What was done since the last scrum meeting?

- WhatsApp API research

- What is planned to be done until the next scrum meeting?

- Preparing to report on WhatsApp API capabilities, as part of

decision process.

- What are the current hurdles?

- None, at this time.

Corey Slayton:

- How many hours did I work since the last meeting?

- 3 hours.

- What was done since the last scrum meeting?

- Watched instructional videos, read documentation, and worked on STARS Registration Flow via Power Automate. Today, I created a STARS Tutoring spreadsheet (saved in files of Manage STARS Tutoring Group Registration of Teams) and the Student table (to save approved Student Registration requests). Currently, if approved a new row will be added to the Student table with all information submitted from STARS Tutoring Registration form (PID, Name, Email, Courses).

- What is planned to be done until the next scrum meeting?

- Add table to store records of denied submissions with notes from Approver (to track and follow up with prospective students).

- What are the hurdles?

- What’sApp Connector, DataVerse permissions in FIU Environment also would help make emails and approval request better if I learn more about html or markup.

Course Calendar:

- Group discussed their understanding of roles, Sprints, Daily Standup, Planning, Backlog Grooming, Review, and Retrospective meetings.

Internal Scheduling:

- Group shared their availability schedules and were able to map out appropriate meeting times for the group throughout the week.

- Draft of Agenda for Next Meeting Scheduled via Microsoft Teams @ 6:45 AM

- Daily Standup – conduct daily standup by quickly reporting what we have done since the last meeting, what we plan to do until the next meeting, and what are the hurdles, if any.

- Scheduling – confirm time for next meeting

- Project – Discuss development of user stories and quick groom of product backlog.

- Questions, Comments, and Concerns

- Adjournment