Capstone 2

STARS Tutor Group Management

Sprint 2.5 Daily Standup Meeting

FIU College of Engineering and Computing

2/2/2024 6:30am – 6:45am

Purpose: students quickly report what we’ve done since our last meeting, what we plan to do until our next meeting, and what are the hurdles, if any.

- Call to Order

  - The meeting was called to order by our Team Leader Raekiah Hosin. Today the meeting will be conducted via Microsoft Teams

- Roll Call

  - Mitchelle Chinyani - Present

  - Nathalia Dias - Present

  - Raekiah Hosin - Present

  - Austin Kweyete - Present

  - Corey Slayton - Present

- Daily Standup Update:

  - Mitchelle Chinyani:

    - How many hours did I work since the last meeting?

      - 3 hours

    - What was done since the last scrum meeting?

      - Research about Microsoft Automation and the steps that need to be followed to make the app work efficiently

      - Read some articles about Microsoft Power Automation

      - Did some mresearch

    - What is planned to be done until the next scrum meeting?

      - What to do to make the app more efficient to the targeted users.

      - Try to test the App

    - What are the hurdles?

      - None

  - Nathalia Dias:

    - How many hours did I work since the last meeting?

      - 3 hours.

    - What was done since the last scrum meeting?

      - Discuss expectations with product owner

    - What is planned to be done until the next scrum meeting?

      - Continue to get more familiarized with Power apps

    - What are the hurdles?

      - None, at this time.

  - Raekiah Hosin:

    - How many hours did I work since the last meeting?

      - 3 hours

    - What was done since the last scrum meeting?

      - Researched the pros and cons of using Whatsapp or Microsoft teams

      - Watched videos about Power apps

    - What is planned to be done until the next scrum meeting?

      - Continue my research on this topic

    - What are the hurdles?

      - Whatsapp Connector and DataVerse permissions

  - Austin Kweyete:

    - How many hours have I worked since the last meeting?

      - 3 hours

    - What was done since the last scrum meeting?

      - WhatsApp API research

    - What is planned to be done until the next scrum meeting?

      - Preparing to report on WhatsApp API capabilities, as part of decision process

    - What are the current hurdles?

      - None, at this time.

  - Corey Slayton:

    - How many hours did I work since the last meeting?

      - 3 hours

    - What was done since the last scrum meeting?

      - Watched instructional videos, read documentation, and worked on STARS Registration Flow via Power Automate. Today, I adjusted the flow to add a row to the Registration table upon Registration form submission. Also, this student row is updated after Approvers submission to reflect date reviewed, result, admin name, and notes.

    - What is planned to be done until the next scrum meeting?

      - Create Course tables and adjust flow so that approved students get records added to requested courses. Requires logical conditions such as, IF Result= “Approved” AND Courses contain “COP4005” Then add record to COP4005 table. These tables will help us populate course rosters that can be used for additional features (adding students to specific course whatsApp chats or Teams channel AND population options for future dropdown boxes to be used in app)

    - What are the hurdles?

      - What’sApp Connector

      - I need to learn more about html or markup to make email/approval messages formatted to look more professional

      - I need to learn how to adjust date/time information from form and approval submissions from zulu to local

      - Whenever a table or field name is changed in excel, it is required to redo all  Power Automate actions related to that table.

- Next Meeting Scheduled

  - Microsoft Teams @ 6:45 AM

- Questions, Comments, and Concerns

  - None at this time

- Adjournment