| Date: February 5th, 2024 Time: 8:00 PM - 8:15 PM. Capstone 2 STARS Tutor Group Management Sprint 2.6 Daily Standup Meeting FIU College of Engineering and Computing. Call to Order The meeting was called to order by our Team Leader Raekiah Hosin. Today the meeting will be conducted via Microsoft Teams.. Next Meeting Scheduled Microsoft Teams @ 8:00 PM. | Raekiah Hosin [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Researched the pros and cons of using Whatsapp or Microsoft teams & watched videos about Power apps.. What is planned to be done until the next scrum meeting?. Continue my research on this topic.. What are the hurdles?. Whatsapp Connector and DataVerse permissions.. |
| --- | --- |
| Corey Slayton [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Watched instructional videos, read documentation, and worked on STARS Registration Flow via Power Automate. Today, I adjusted the flow to use a Switch statement instead of Condition (T/F) making it easier to understand and follow. I also created the course tables that students will be added to after approved by Admin.. What is planned to be done until the next scrum meeting?. Adjust flow so that approved students get records added to requested courses. Requires logical conditions such as, IF Result= “Approved” AND Courses contain “COP4005” Then add record to COP4005 table. These tables will help us populate course rosters that can be used for additional features (adding students to specific course whatsApp chats or Teams channel AND population options for future dropdown boxes to be used in app). What are the hurdles?. - What’sApp Connector doesn’t allow for Group creation but an alternative - I need to learn more about html or markup to make email/approval messages formatted to look more professional - I need to learn how to adjust date/time information from form and approval submissions from zulu to local - Whenever a table or field name is changed in excel, it is required to redo all Power Automate actions related to that table.. | Austin Kweyete [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. WhatsApp API research.. What is planned to be done until the next scrum meeting?. Preparing to report on WhatsApp API capabilities, as part of decision process.. What are the hurdles?. None, at this time.. |
| Nathalia Dias [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Investigate what are the best visual approaches that can be used for our app that will satisfy both the user and our team members to ensure a good operational but also aesthetic application. What is planned to be done until the next scrum meeting?. Continue to map out the overall look and operational part of the app. What are the hurdles?. None, at this time.. | Mitchelle Chinyani [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Research about Microsoft Automation and the steps that need to be followed to make the app work efficiently. Read some articles about Microsoft Power Automation. Did some more research.. What is planned to be done until the next scrum meeting?. What to do to make the app more efficient to the targeted users. Try to test the App. What are the hurdles?. None. |

Questions, Comments, and Concerns. - None at this time Adjournment.