| Date: February 7th, 2024 Time: 8:00 PM - 8:40 PM. Capstone 2 STARS Tutor Group Management Sprint 2.8 Daily Standup Meeting FIU College of Engineering and Computing. Call to Order The meeting was called to order by our Team Leader Raekiah Hosin. Today the meeting will be conducted via Microsoft Teams.. Next Meeting Scheduled Microsoft Teams @ 8:00 PM. | Raekiah Hosin [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Watched videos about Power apps, as well as looked into the flexibility of using microsoft teams.. What is planned to be done until the next scrum meeting?. Continue my research on this topic.. What are the hurdles?. Whatsapp Connector and DataVerse permissions.. |
| --- | --- |
| Corey Slayton [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Watched instructional videos, read documentation, and worked on STARS Registration Flow via Power Automate. Today, I adjusted the flow to automatically add approved Student records to the corresponding course tables. These tables will be used to automate the sending of invites to Teams or WhatsApp Group.. What is planned to be done until the next scrum meeting?. Begin creating flow to automate the creation of WhatsApp or Teams groups for each individual course. Also expand the course options in Forms & Flow to match real world STARS offerings.. What are the hurdles?. - What’sApp Connector doesn’t allow for Group creation but an alternative - I need to learn more about html or markup to make email/approval messages formatted to look more professional - I need to learn how to adjust date/time information from form and approval submissions from zulu to local - Whenever a table or field name is changed in excel, it is required to redo all Power Automate actions related to that table.. | Austin Kweyete [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. WhatsApp API research.. What is planned to be done until the next scrum meeting?. Preparing to report on WhatsApp API capabilities, as part of decision process.. What are the hurdles?. None, at this time.. |
| Nathalia Dias [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Continue to explore the most effective visual strategies for our app that will meet the expectations of both users and our team, ensuring the application is both functional and visually appealing. What is planned to be done until the next scrum meeting?. Continue to map out the overall look and operational part of the app. What are the hurdles?. None, at this time.. | Mitchelle Chinyani [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Research about Microsoft Automation and the steps that need to be followed to make the app work efficiently In the process of creating the coffee Power App using the online Workshop instructions so that l can be familiar and flexible with it. Read some articles about Microsoft Power Automation. Did some more research.. What is planned to be done until the next scrum meeting?. What to do to make the app more efficient to the targeted users. Try to test the App. What are the hurdles. Getting my licensing to work. |

Questions, Comments, and Concerns. - None at this time Adjournment.