| Date: February 9th, 2024 Time: 9:45 PM - 10:00 PM. Capstone 2 STARS Tutor Group Management Sprint 2.9 Daily Standup Meeting FIU College of Engineering and Computing. Call to Order The meeting was called to order by our Team Leader Raekiah Hosin. Today the meeting will be conducted via Microsoft Teams.. Next Meeting Scheduled Microsoft Teams @ 8:00 PM. | Raekiah Hosin [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Explored the flexibility of using microsoft teams to create different teams/groups. Researched Power Apps that would be a good fit our user stories.. What is planned to be done until the next scrum meeting?. Continue my research on this topic.. What are the hurdles?. None at this time. |
| --- | --- |
| Corey Slayton [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Tested model of the Flow to ensure it sends approval request of each individual flow for 3 different courses. After successful tests, began adding same procedure for all courses.. What is planned to be done until the next scrum meeting?. Finalize the changes made to the flow so that several test cases can be tried to ensure the process responds as desired and intended. Also, continue learning to see if I can simplify the flow (right now need parallel controls for all courses offer since approval would stall the process if ran in a loop.. What are the hurdles?. - What’sApp Connector doesn’t allow for Group creation but an alternative - I need to learn more about html or markup to make email/approval messages formatted to look more professional - I need to learn how to adjust date/time information from form and approval submissions from zulu to local - Whenever a table or field name is changed in excel, it is required to redo all Power Automate actions related to that table.. | Austin Kweyete [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Researching Teams and Automate. Consider methods of importing user data and course data into project.. What is planned to be done until the next scrum meeting?. Researching Teams and Automate. Consider methods of importing user data and course data into project.. What are the hurdles?. None, at this time.. |
| Nathalia Dias [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Continue to explore the most effective visual strategies for our app that will meet the expectations of both users and our team, ensuring the application is both functional and visually appealing. What is planned to be done until the next scrum meeting?. Continue to map out the overall look and operational part of the app. What are the hurdles?. None, at this time.. | Mitchelle Chinyani [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Research about Microsoft Automation and the steps that need to be followed to make the app work efficiently In the process of creating the coffee Power App using the online Workshop instructions so that l can be familiar and flexible with it. Read some articles about Microsoft Power Automation. Did some more research.. What is planned to be done until the next scrum meeting?. What to do to make the app more efficient to the targeted users. Try to test the App. What are the hurdles. Getting my licensing to work. |

Questions, Comments, and Concerns. - None at this time Adjournment.