Capstone 2

STARS Tutor Group Management

Sprint2 Review Meeting Minutes

FIU College of Engineering and Computing

2/10/2024 10:30pm – 10:45pm

Purpose: students perform a show and tell, showing the product owners the user stories that were developed and getting their approvals. Any user story that is not fully done and/or not fully approved by the product owner must be placed back in the Product Backlog.

- Call to Order

- This meeting was called to order by Raekiah Hosin (Team Leader) via Microsoft Teams.

- Roll Call

- Mitchelle Chinyani - Present

- Nathalia Dias - Present

- Raekiah Hosin - Present

- Austin Kweyete - Present

- Corey Slayton - Present

- Agenda

Sprint Review Meeting Minutes

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- None

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

User Story2: Automating the creation of course groups in Teams for STARS

- This story has evolved from using WhatsApp connector in Power Automate to using the Microsoft Teams. Research is being conducted to determine possibilities. Our options so far is 1) Create channels 2) Create Teams 3)Use tags. Power Automate has the ability to create all of these, and also allows to automate the invitation of approved students. However, it does not allow for the automation of adding to channels. More information is required about the purpose of channels and tags to move forward. Once we determine our methodology the creation of flow and implementation will be added to already established flow.

- In Power Automate, it is possible to create a connector from scratch. Investigating expanding existing connectors if necessary. This may require research into Microsoft Team’s API.

User Story3: Automating the Student Registration for Tutoring Services

- This User Story is nearly complete. We currently have a flow that successfully accomplishes the end goals. We will be able to finish this story before our next meeting with the product owner to demonstrate.

User Story4: Automating Tutor Notes After Tutoring Session

- This story has evolved since our transition from WhatsApp to Teams. Using the Teams platform will allow for the recording and transcribing of video records from tutoring sessions. One unique feature that could be added is the implementation of Microsoft AI Builder to review the transcripts to determine the main theme of the tutoring session. This data could be used to enhance the analysis of tutoring sessions which in turn can improve training of tutors to reflect what subjects students request services with most.

User Story5: Generating Reports and Statistics

- Began this story by creating a template Power App. A screen specifically for generating reports and statistics will be created. We still need to learn more about all the apps within the Microsoft Power Platform (Apps, Automate, and Dataverse). However, we are creating a User Interface and improving our template off of that. An important aspect of this story is ensuring the Product Owner is okay with using Power BI to generate reports from the spreadsheets. Alternatively we could use visualizations generated by Excel. One caveat is that Power BI works much better with Sharepoint lists. We can adjust our registration flow to create a new list item for every approved student. This would make the incorporation of Power BI seamless.

User Story6: Automating the Approval of Student Requests for Courses

- This User Story is nearly complete. We currently have a flow that successfully accomplishes the end goals. We will be able to finish this story before our next meeting with the product owner to demonstrate

User Story7: User Interface Model for App

- Team is creating a user interface model to guide our development of the STARS App that will utilize our approved Automate Flows. This will provide a nice aesthetic platform that is easy to use because it guides the user to perform the tasks they want to complete. It will include a Human Computer Interaction analysis to maximize usability.

- Questions, Comments, and Concerns

- Great work this sprint!

- Adjournment