| Date: March 11, 2024 Time: 8:00 PM - 8:30 PM. Capstone 2 STARS Tutor Group Management Sprint 4.6 Daily Standup Meeting FIU College of Engineering and Computing. Call to Order The meeting was called to order by our Team Leader Raekiah Hosin. Today the meeting will be conducted via Microsoft Teams.. Next Meeting Scheduled Microsoft Teams @ 8:00 PM. | Raekiah Hosin [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Help create a PowerApp with dashboards to display important business information for different functions and buttons that trigger a PowerAutomate Flow to run.. What is planned to be done until the next scrum meeting?. Continue this task. What are the hurdles?. None at this time. |
| --- | --- |
| Corey Slayton [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Continue creating a PowerApp template that has dashboards to display important business information for different functions and buttons to trigger a PowerAutomate Flow to run.. What is planned to be done until the next scrum meeting?. Create an application page that allows for the selection of courses that tutoring services will be offered during the semester. The submit button is linked to a PowerAutomate flow so that when clicked it will create the teams, excel spreadsheets, and documentation needed for the semester.. What are the hurdles?. - None at this time.. | Austin Kweyete [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Considering the best way to convey the project to a general audience at an exhibition. Technical showcase oriented approach vs business pitch oriented approach. Weighing benefits of PowerApps and PowerAutomate hybrid approach opposed to a single platform approach.. What is planned to be done until the next scrum meeting?. Considering the best way to convey the project to a general audience at an exhibition. Technical showcase oriented approach vs business pitch oriented approach. Weighing benefits of PowerApps and PowerAutomate hybrid approach opposed to a single platform approach.. What are the hurdles?. None, at this time.. |
| Nathalia Dias [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Attend the general meetings to discuss the future direction of the app, focusing on selecting appropriate software, organizing various components, and facilitating a seamless transition between stages.. What is planned to be done until the next scrum meeting?. Continue exploring the concept of a dashboard that allows app users to select various classes and specific groups, catering to both tutors and students.. What are the hurdles?. Learning how the app works to help plan how it looks.. | Mitchelle Chinyani [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Looked into the teams group that was created for the new microsoft teams. Exploring articles that target channeling. What is planned to be done until the next scrum meeting?. Continue exploring the best ways to make the app more efficient to the targeted users. Power point widgets. What are the hurdles?. None at the moment. |

Questions, Comments, and Concerns. - None at this time Adjournment.