| Date: March 21, 2024 Time: 8:30 PM - 9:00 PM. Capstone 2 STARS Tutor Group Management Sprint 5.3 Daily Standup Meeting FIU College of Engineering and Computing. Call to Order The meeting was called to order by our Team Leader Raekiah Hosin. Today the meeting will be conducted via Microsoft Teams.. Next Meeting Scheduled Microsoft Teams @ 3:30 PM. | Raekiah Hosin [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Worked on the layout for the pages “Tutor Survey” and “Manage Requests”. Also worked on making the pages more user friendly.. What is planned to be done until the next scrum meeting?. Continue this task. What are the hurdles?. None at this time. |
| --- | --- |
| Corey Slayton [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Continue researching on the add all, remove all and submit button. Took a break to begin working on “Manage Requests” page.. What is planned to be done until the next scrum meeting?. Continue working on managing the registrations page of application so that admin can see all student requests and approve/deny any request at the course level.. What are the hurdles?. - None at this time.. | Austin Kweyete [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Removing/minimizing account access dependency. Migrating tutor’s interface to teams.. What is planned to be done until the next scrum meeting?. Removing/minimizing account access dependency. Migrating tutor’s interface to teams.. What are the hurdles?. None, at this time.. |
| Nathalia Dias [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Started going through all of our previous standups and notes in order to gather all of the information that we have been gathering to put it all together in a document.. What is planned to be done until the next scrum meeting?. Get on track with team members to add our progress to our documentation and to have more ease in finding what are the next steps.. What are the hurdles?. None at this time.. | Mitchelle Chinyani [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Attend the daily meetings to discuss ways we can make the app efficient Working on the welcome screen of the App.. What is planned to be done until the next scrum meeting?. Continue exploring the best ways to make the app more efficient to the targeted users. Power point widgets Work on the welcome screen. What are the hurdles?. None at the moment. |

Questions, Comments, and Concerns. - None at this time Adjournment.