| Date: March 28, 2024 Time: 4:30 PM - 5:00 PM. Capstone 2 STARS Tutor Group Management Sprint 5.9 Daily Standup Meeting FIU College of Engineering and Computing. Call to Order The meeting was called to order by our Team Leader Raekiah Hosin. Today the meeting will be conducted via Microsoft Teams.. Next Meeting Scheduled Microsoft Teams @ 3:30 PM. | Raekiah Hosin [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Worked on the layout for the welcome page and some of the visuals.. What is planned to be done until the next scrum meeting?. Continue this task. What are the hurdles?. None at this time. |
| --- | --- |
| Corey Slayton [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Continue working on “Start Semester” page. Today I made big progress to ensure the add, addall, remove, removeall, and go button work as intended and efficiently. Also, completed the hamburger navigation menu, and configured and published the app to be available to work in Microsoft Teams.. What is planned to be done until the next scrum meeting?. Continue working on “Start Semester” page. I will work to complete the powerAutomate flow connected to the “Go” button so that course excel spreadsheets, sharepoint list, and microsoft teams channels are created for the “Available Courses” selected.. What are the hurdles?. - None at this time.. | Austin Kweyete [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Removing/minimizing account access dependency. Migrating tutor’s interface to teams.. What is planned to be done until the next scrum meeting?. Removing/minimizing account access dependency. Migrating tutor’s interface to teams.. What are the hurdles?. None, at this time.. |
| Nathalia Dias [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Continue to document all of the progress that has been done since the beginning of the project and create an understanding of what are the steps that have been taken and how far we’ve advanced .. What is planned to be done until the next scrum meeting?. Finish working on documenting the remaining four springs.. What are the hurdles?. None at this time.. | Mitchelle Chinyani [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Worked on the welcome screen of the App.. What is planned to be done until the next meeting?. Perfected the welcoming screen. Work on the poster. What are the hurdles?. None at the moment. |

Questions, Comments, and Concerns. - None at this time Adjournment.