| Date: April 1, 2024 Time: 8:30 PM - 9:00 PM. Capstone 2 STARS Tutor Group Management Sprint 6.1 Daily Standup Meeting FIU College of Engineering and Computing. Call to Order The meeting was called to order by our Team Leader Raekiah Hosin. Today the meeting will be conducted via Microsoft Teams.. Next Meeting Scheduled Microsoft Teams @ 8:30 PM. | Raekiah Hosin [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Worked on the layout for the welcome page and some of the visuals.. What is planned to be done until the next scrum meeting?. Continue this task. What are the hurdles?. None at this time. |
| --- | --- |
| Corey Slayton [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Continue working on the “Start Semester” page. Today I made huge progress with the Go button, mapping it to a power automate flow, floStartSemester that is nearly complete.. What is planned to be done until the next scrum meeting?. Finish Start Semester page by completing the floStartSemester.. What are the hurdles?. - None at this time.. | Austin Kweyete [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Created StarTutorAU fork (from scratch). Completed database. Completed working “start semester” prototype.. What is planned to be done until the next scrum meeting?. Continuing work on StarTutorAU.. What are the hurdles?. None, at this time.. |
| Nathalia Dias [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Continue to keep track of every development that has occurred since the start of the project in order to finish the documentation.. What is planned to be done until the next scrum meeting?. Finish working on documenting the remaining springs.. What are the hurdles?. None at this time.. | Mitchelle Chinyani [Present]. Hours worked since last meeting: 3. What was done since the last scrum meeting?. Worked on the welcome screen of the App.. What is planned to be done until the next meeting?. Perfected the welcoming screen. Work on the poster. What are the hurdles?. None at the moment. |

Questions, Comments, and Concerns. - None at this time Adjournment.