Capstone 2

STARS Tutor Group Management

Sprint 6 Review Meeting Minutes

FIU College of Engineering and Computing

4/12/2024 2:30pm – 3:00pm

Purpose: students perform a show and tell, showing the product owners the user stories that were developed and getting their approvals. Any user story that is not fully done and/or not fully approved by the product owner must be placed back in the Product Backlog.

- Call to Order

- This meeting was called to order by Raekiah Hosin (Team Leader) via Microsoft Teams.

- Roll Call

- Mitchelle Chinyani - Present

- Nathalia Dias - Present

- Raekiah Hosin - Present

- Austin Kweyete - Present

- Corey Slayton - Present

- Agenda

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story2: Automating the creation of course groups in Teams for STARS

- User Story3: Automating the Student Registration for Tutoring Services

- User Story6: Automating the Approval of Student Requests for Courses

- User Story7: User Interface Model for App

- User Story 9: Views of Approvals and Denials pages

- User Story 10: Consolidating all data to single excel spreadsheet FIUSTARS_ADMIN

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

User Story4: Automating Tutor Notes After Tutoring Session

- This story has evolved since our transition from WhatsApp to Teams. Using the Teams platform will allow for the recording and transcribing of video records from tutoring sessions. One unique feature that could be added is the implementation of Microsoft AI Builder to review the transcripts to determine the main theme of the tutoring session. This data could be used to enhance the analysis of tutoring sessions which in turn can improve training of tutors to reflect what subjects students request services with most. Currently we have a form for tutors to complete on the Tutor Survey page. After submission the data will be transferred to an excel worksheet for admins to review.

User Story5: Generating Reports and Statistics

- Began this story by creating a template Power App. A screen specifically for generating reports and statistics will be created. We still need to learn more about all the apps within the Microsoft Power Platform (Apps, Automate, and Dataverse). However, we are creating a User Interface and improving our template off of that. An important aspect of this story is ensuring the Product Owner is okay with using Power BI to generate reports from the spreadsheets. Alternatively we could use visualizations generated by Excel. One caveat is that Power BI works much better with Sharepoint lists. We can adjust our registration flow to create a new list item for every approved student. This would make the incorporation of Power BI seamless.

User Story8: Application Documentation

- We started to create a comprehensive document that explains all of the goals that we have set out so far, which paths have been taken to achieve our goals successfully and what are some decisions that had to be made when we found ourselves stuck or having to take a completely different route than what was initially planned. Additionally we’re starting on the user manual documentation so anyone who wants to learn about the app or pick up where we left on can do so with ease.

- Questions, Comments, and Concerns

- Great work this sprint!

- Adjournment