Sprint Planning Meeting Minutes #4:

Attendees: <Danny Pascual, Samuel Perez, Norberto Merani, Aliete Alfano>

Start time: <8:00 AM>

End time: <9:00 AM>

After discussion, the velocity of the team was estimated to be 90 Hours combined to complete the full Sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

●  	User Story #1: Play two sounds (a, u, ee, s, sh, m) and ask if they are the same or different. 10 times

●  	User Story #2: Using the sounds /a, u, i, m, s, sh/ + silence create a matching game in a randomized presentation. From 4, 6, 10, 14, 18, and 24 tiles.

●  	User Story #3: 1 v 3 /a/ vs /a a a/ there are no other sounds

●	User Story #4: How many sounds. Plays the /a/ sound: 1 v 2 v 3

The team members indicated their willingness to work on the following user stories.

●  	Norberto Merani: #1 and #2

●  	Samuel Perez: #2 and #3

●  	Danny Pascual: #3 and #4