Daily Standup Meeting Minutes

Attendees: George Marrero, Saul Castillo, Shadman Noor

Start Time: 7:00 P.M.

End Time: 7:15 P.M.

George Marrero -

● What was done since the last scrum meeting?

○ kept reviewing documentation

● What is planned to be done for the next scrum meeting?

○ review nextcloud and AWS API documentation.

● What are the hurdles?

○ N/A

Saul Castillo -

● What was done since the last scrum meeting?

○  Learn AWS by reading documentation and getting environment ready.

● What is planned to be done for the next scrum meeting?

○ continue to look over the environment (for development)

● What are the hurdles?

○ compatibility issues

Shadman Noor -

● What was done since the last scrum meeting?

○ Read documents about AWS

● What is planned to be done for the next scrum meeting?

○ Prepare for the next PO meeting

● What are the hurdles?

○ Nextcloud server issues while creating documents