Daily Standup Meeting Minutes

Attendees: George Marrero, Saul Castillo, Shadman Noor

Start Time: 8:00 P.M.

End Time: 8:15 P.M.

George Marrero -

● What was done since the last scrum meeting?

○ set up development environment for nextcloud

● What is planned to be done for the next scrum meeting?

○ create group aws account in order to use API key

● What are the hurdles?

○ enabling virtualization for ubuntu

Saul Castillo -

● What was done since the last scrum meeting?

○ Setup Development environment for Nextcloud

● What is planned to be done for the next scrum meeting?

○ looked over my AWS account to see where I can fin a key

● What are the hurdles?

○ N/A

Shadman Noor -

● What was done since the last scrum meeting?

○ Get together as a team to create group account

● What is planned to be done for the next scrum meeting?

○ Finish group account and wait for next P.O meeting

● What are the hurdles?

○ N/A