Backlog Grooming Meeting:

Attendees: George Marrero, Saul Castillo, Shadman Noor

Start Time: 6:00 P.M.

End Time: 6:15 P.M.

After discussion, the velocity of the team was estimated to be 10.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Explore AWS API functionalities and implement into our nextcloud app

User Story 2: Get nextcloud and AWS communicating by next PO meeting

User Story 3:

Explore what can be done with the AWS api to add more functionality to Nextcloud app.

The team members indicated their willingness to work on the following user stories.

George Marrero:

Set up nextcloud environment and get connection with AWS API. (1)

Shadman Noor:

(2) Setup connection between nextcloud and AWS

Saul Castillo:

Explore what can be done with the AWS api to add more functionality to Nextcloud app.I (3)