Backlog Grooming Meeting:

Attendees: George Marrero, Saul Castillo, Shadman Noor

Start Time: 6:00 P.M.

End Time: 6:15 P.M.

After discussion, the velocity of the team was estimated to be 10.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Keep working on frontend of the application and add a new resource to be shown on the application

User Story 2: Implement more features like the previous ones for nextcloud

User Story 3:

Encrypt the API keys for added security in case of a data breach on the client-side device.

The team members indicated their willingness to work on the following user stories.

George Marrero:

Keep working on frontend of the application and add a new resource to be shown on the application. (1)

Shadman Noor:

(2) Implement more features in nextcloud

Saul Castillo:

Encrypt the API keys for added security in case of a data breach on the client-side device.  (3)