Sprint Planning Meeting Minutes:

Attendees: George Marrero, Saul Castillo, Shadman Noor

Start Time: 7:15 P.M.

End Time: 7:30 P.M.

After discussion, the velocity of the team was estimated to be 10.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1: research and implement AWS resources that could be displayed on next cloud monitoring application. parse API logs

User Story 2: parse useful information from the API logs and attempt to add field in settings for aws api keys Look for possible implementations of the AWS API on Nextcloud

User Story 3:Look for possible implementations of the AWS API on Nextcloud

The team members indicated their willingness to work on the following user stories.

George Marrero:

research and implement AWS resources that could be displayed on next cloud monitoring application. parse API logs (1)

Saul Castillo:

parse useful information from the API logs and attempt to add field in settings for aws api keys (2)

Shadman Noor:

Implement more functions in AWS api and nextcloud(3)