Sprint Planning Meeting Minutes:

Attendees: George Marrero, Saul Castillo, Shadman Noor

Start Time: 7:15 P.M.

End Time: 7:30 P.M.

After discussion, the velocity of the team was estimated to be 10.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1: design a better UI and make the experience for a user feel modernized

User Story 2: Improve the look of the containers and the content within them

User Story 3:Update UI from list of possible options

The team members indicated their willingness to work on the following user stories.

George Marrero:

design a better UI and make the experience for a user feel modernized (1)

Saul Castillo:

Improve the look of the containers and the content within them (2)

Shadman Noor:

Implement better UI(3)