Sprint Retrospective Meeting Minutes

Attendees: Cynthia Valdes Martin, Alejandro Carballo, Geovani Rodriguez

Start time: 7:00 P.M.

End time: 7:30 P.M.

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Not really, school and work has gotten in the way a lot with our team members and setting time aside for meetings was the only way to truly get organized on our teams velocity.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, our team did a very good job with estimating the time required for each user story. All the user stories were taken into consideration with enough time for each

- Did each team member work as scheduled?

  - Yes, each team member worked the required work that was scheduled and the amount of time worked.

What went right?

- We did get a huge understanding of the code’s base and the github for nextcloud itself, we managed to essentially work on every single user story we set

How to address the issues in the next sprint?

- How to improve the process?

  - Work better on the time management and organization for the overall user stories, many of us couldnt set too much time apart for specific things in the user stories throughout the sprint

- How to improve the product?

  - Starting on the common small problems put on nextcloud’s github is a good place to start on fixing issues for the application, more research on how to fix the linux client would also be a good place to keep going off of.