Sprint Retrospective Meeting Minutes

Attendees: Cynthia Valdes Martin, Alejandro Carballo, Geovani Rodriguez

Start time: 8:30 P.M.

End time: 9:00 P.M.

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, we assumed the group would be more on the same page but different issues across our set ups of Nextcloud slowed our progress.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, our team did a great job with estimating the time required for each user story. Once individual issues were sorted out, all the user stories that were taken into consideration had enough time.

- Did each team member work as scheduled?

  - Yes, each team member worked the required work that was scheduled and the amount of time worked alongside the time spent troubleshooting to meet our goals.

What went right?

- We managed to work with the codebase to implement a basic version of our target feature

How to address the issues in the next sprint?

- How to improve the process?

  - Take into account that issues may arise and include that under scheduled work

- How to improve the product?

  - Make the product more developer friendly