Sprint Retrospective Meeting Minutes

Attendees: <Ana Ruiz Arboleya, Janet Cueto Calnick, Julio Padron Bauta>

Start time: <7:20pm>

End time: <7:50pm>

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We estimated for this first sprint to be slow because we are still getting aclimated to the project but we still managed to complete everything that was expected from the team.

- Did we do a good job estimating the points (time required) for each user story?

  - We did a decent job , we should have sized our stories maybe bigger because we estimated to get the project environment to be easier but spent a lot of time forking , cloning and setting up some dependencies .

- Did each team member work as scheduled?

  - Each team-member maintained a good communication about what they were working on and we all met on timely matter . As we go further into the project we will all need to be putting more effort towards it , as of right now we are still learning a completely new language.

What went right?

- Team made sure to turn in all the documentation on time .

- Team was always communicated and we would give updates on what we  were all working on.

- Team collaborated to share resources for project.

- Team is studying Swift to become better at the language

How to address the issues in the next sprint?

- How to improve the process?

  - Communicate early any confusion , any unclear instruction and ask questions .

- How to improve the product?

  - Learn more of Swift