Sprint Retrospective Meeting Minutes

Attendees: Ana Ruiz Arboleya, Janet Cueto, Julio Padron Bauta, Schadrack Cineas

Start time: 9:15 PM

End time: 9:30 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Even though we did better this sprint, the team’s estimating velocity was not accurate. We had to move some user stories to the backlog.

- Did we do a good job estimating the points (time required) for each user story?

  - We still need to improve when estimating story points for each user story, since there were some of them that were moved to the backlog due to their complexity.

- Did each team member work as scheduled?

  - Each team-member worked hard to be up-to speed , we helped each other get to the same end goal.

What went right?

- Good communication.

- Each team member contributed to the project.

- Each team supported each other with any concerns that came in the development process.

How to address the issues in the next sprint?

- How to improve the process?

  - Breaking down the work more , we have to do a better job at cutting our work in little pieces.

- How to improve the product?

  - Become better at Swift.