Sprint Review Meeting Minutes

Attendees: Julio Padron Bauta, Janet Cueto Calnick, Ana Ruiz Arboleya, Schadrack Cineas

Start time: 9:00 PM

End time: 9:15 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- #8 Make a small change to the code and try running it in your local machine to make sure that configurations can be done.

- #9 Create a new repository branch.

- #11 Learn how/where NextCloud recognizes servers

- #12 Learn how the “add a new account” QR code works properly.

- #13 Learn how the main code works in order to make changes properly.

- #14 As a developer I want to create an option inside the settings where the user can customize their app theme.

- #15 As a developer I want to create the storyboard and logic behind the “Theming” button.

- #16 As a developer I want to make the name of the app customizable for the user.

- #17 As a developer I want to make the background picture of the  login screen customizable.

- #21 As a developer I want to make the slogan of the app customizable for the user.

- #22 As a developer I want to make the picture of the logo of the app customizable for the user.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- #10 Update the landing page to FIU theme.

- #18 As a developer I want to create the storyboard / logic behind the customizable screen.

- #19 As a developer I want to make the color of the app customizable for the user.

- #20 As a developer I want to create the storyboard/logic behind changing the color of the app.

- # 23 As a developer I want to create the storyboard/logic behind changing the logo.

- #24 As a developer I want to create advanced options(i.e Legal notice link, privacy policy link)