Sprint Retrospective Meeting Minutes

Attendees: Ana Ruiz Arboleya, Janet Cueto, Julio Padron Bauta, Schadrack Cineas

Start time: 9:00 PM

End time: 9:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Team  did a good estimate of velocity but we had to change directions in the middle of the week to follow the guidelines of other teams that are also working on NextCloud.

- Did we do a good job estimating the points (time required) for each user story?

  - We are still working on some user stories from the past sprint because we had changed directions on how the app needs to look and feel to the user.

- Did each team member work as scheduled?

  - Team worked individually mostly this sprint ,we met all together 2-3 times to discuss points of views and help with any possible blockers.

What went right?

- Team met with another Nextcloud team to discuss approaches.

How to address the issues in the next sprint?

- How to improve the process?

  - Work on the logic behind all the user stories.

- How to improve the product?

  - By learning more of Swift .