Sprint Review Meeting Minutes

Attendees: Julio Padron Bauta, Janet Cueto Calnick, Ana Ruiz Arboleya, Schadrack Cineas

Start time: 8:45: PM

End time: 9:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- #25 As a developer I want to follow the design guidelines implemented by other groups so that all the projects have a look-alike feel implementation .

- #26 As a developer I want to create a button into the Login screen so that the user can easily access it without being logged in.

- #27 As a developer I want to create a storyboard that follows after the button is clicked and that it shows a theme menu.

- #28 As a developer I want to have the functionality implemented if the user chooses to upload the picture to access their personal photos.

- #18 As a developer I want to create the storyboard / logic behind the customizable screen.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- #10 Update the landing page to FIU theme.

- #20 As a developer I want to create the storyboard/logic behind changing the color of the app.

- # 23 As a developer I want to create the storyboard/logic behind changing the logo.

- #24 As a developer I want to create advanced options(i.e Legal notice link, privacy policy link)