Daily Scrum Meeting Minutes:

Attendees: Ana Ruiz Arboleya, Janet Cueto, Julio Padron Bauta, Schadrack Cineas

Start time: 10:30 pm

End time: 10:45pm

Ana Ruiz Arboleya:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on logic behind slogan

- What is planned to be done until the next scrum meeting?

  - Continue working on logic

- What are the hurdles?

  - None

Julio Padron Bauta:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on logic behind logo to send response to NCLogin screen

- What is planned to be done until the next scrum meeting?

  - Figure out how to save user input in a  folder

- What are the hurdles?

  - None

Janet Cueto Calnick:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished implementing color change to NCLogin screen

- What is planned to be done until the next scrum meeting?

  - Fix logic to send to previous screen instead of opening a new view-controller

- What are the hurdles?

  - None

Schadrack Cineas:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with team member to resolve conflicts

- What is planned to be done until the next scrum meeting?

  - use new team implementations

- What are the hurdles?

  - None