Florida International University

Knight Foundation School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Nextcloud Client: Enhancing the Android App

Team Members: Chabeli Castaño, Ralph Calixte

Product Owner(s): Masoud Sadjadi

Mentor(s): Masoud Sadjadi

Instructor: Masoud Sadjadi

License (Affero GPL v3)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

As part of the Nextcloud Client: Enhancing the Android App project, we aim to elevate the user experience of the Nextcloud Android application, specifically by tailoring it to meet the unique needs of Florida International University students. Nextcloud is a widely adopted open-source file synchronization and sharing solution, that provides a robust platform for collaborative document management, file sharing, and communication.

This project, led by a team of two FIU students as part of their Capstone 2 course, focuses on refining the existing Android app to seamlessly integrate with the FIU community. The enhancements include but are not limited to the incorporation of new features and the optimization of others, and the design of a user interface that proudly represents the FIU spirit.

With this project, we expect to foster a more seamless and tailored digital experience for FIU students, promoting efficient collaboration and resource sharing within the university community. We also hope that this approach serves as a study case for future possible Nextcloud integration with academic institutions.

Table of Contents

Introduction	6

Current System	7

Purpose of New System	7

User Stories	9

Implemented User Stories	9

Pending User Stories	11

Project Plan	12

Hardware and Software Resources	12

Sprints Plan	13

Sprint 1	13

Sprint 2	14

Sprint 3	16

Sprint 4	17

Sprint 5	19

Sprint 6	20

Sprint 7	21

System Design	22

Architectural Patterns	23

Deployment Diagram	24

Design Patterns	24

System Validation	26

Appendix	27

Appendix A - UML Diagrams	27

UML sequence diagram of Logo Replacement Process	28

Appendix B - User Interface Design	29

Appendix C - Sprint Review Reports	33

Sprint 1	33

Sprint 2	33

Sprint 3	34

Sprint 4	35

Sprint 5	36

Sprint 6	36

Sprint 7	37

Appendix D - Wishlist	38

References	39

# Introduction

Nextcloud is an open-source on-premises content collaboration platform. It is notable for being an open-source alternative to other well-known productivity platforms, such as Google Workspace or Microsoft’s 365.

While based on the open-source server file manager ownCloud, Nextcloud integrates more of the features a user would expect in a platform replacement for the other larger content platforms mentioned above. It has implemented text-based and video-based group chats, and connections to email services, among others to its collaborative platform to make it more feature-rich than what is provided by ownCloud on its own.

The comprehensive features provided by Nextcloud have undoubtedly enriched our collaborative and organizational capabilities. However, recognizing the unique requirements of our FIU student community is essential for our improvement as an academic institution. That’s why during this semester, as part of our Capstone 2 project, we made the decision to enhance the application further.

Our goal is to tailor Nextcloud to better align with the specific needs and preferences of FIU students, ensuring a more seamless and personalized user experience. By customizing the app to cater specifically to the demands of our student body, we aim to optimize efficiency, foster a more intuitive interface, and ultimately elevate the overall usability of Nextcloud within the FIU community.

## Current System

Nextcloud has a suite of Android apps that mainly do one of the primary functions of Nextcloud, such as an app to handle Nextcloud Talk or call features specifically. The app we decided to work on was the app titled Nextcloud, which is the app that handles the file managing parts of Nextcloud on Android. We felt this app was the most likely to be used by other students and faculty of the university, and therefore where our changes would have the most impact on FIU users.

The Nextcloud file manager app on Android allows users to view, download, and share files from FIU’s on-site server as if the files were on their local devices, similar to Google Drive.

## Purpose of New System

There were multiple new features implemented into the project during the development phase of this Capstone II Senior Project.

The new login theming submenu on the login page allows for dynamic changing of the logos throughout these initial login pages to replace the stock Nextcloud login logo, giving users more freedom over the customization of the app.

The same login page also includes a built-in theme switcher to allow for swapping between the light and dark themes of the app in a convenient location. The app now supports an FIU-colored light and dark theme to better represent the target users of this app being developed for FIU students.

Additionally, the app now includes a calendar feature that can be found in the sidebar, allowing users to create and manage events on a calendar interface without the use of a secondary app.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the Nextcloud Android project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories to be considered for future development.

## Implemented User Stories

User Story <1 - As a developer, I would like to familiarize myself with Nextcloud features >

User Story <2 - As a developer, I would like to look through Nextcloud developer documentation>

User Story <3 - As a developer, I would like to research past collaborations made to the Nextcloud Android App >

User Story <4 - As a developer, I would like to find improvements that could be made to the Nextcloud Android App>

User Story <5 - As a developer, I would like to have the Android Development environment installed and ready>

User Story <6 - As a developer, I would like to find ways to customize the FIU Nextcloud App login page>

User Story <7 - As a developer, I would like to check the full license requirements and implications for uploading an FIU Nextcloud App to the Google Store>

User Story <8 - As a developer, I would like to implement a customized login page for the FIU Nextcloud App>

User Story <10 - As a developer, I would like to implement initial login page personalization for the FIU Nextcloud App>

User Story <11 - As a developer, I would like to contact other teams to make development of the parallel clients as consistent as possible>

User Story <12 - As a developer, I would like to setup a local Nextcloud server to view the features that a server administrator has access to>

User Story <13 - As a developer I would like to design a FIU specific theme for the Nextcloud App>

User Story <14 - As a user, I would like to have a button to switch between themes on the login page>

User Story <16 - As a developer I would like to design and implement an individual feature to exhibit during the showcase>

## Pending User Stories

User Story <9 - As a developer, I would like to research how to sign in to the FIU Nextcloud App using a QR code>

- This user story couldn’t be completed due to reorganization changes in our team.

User Story <15 - As a user I want to have a way to link my Nextcloud profile to Canvas>

- In order to link Nextcloud and Canvas, our team contacted the FIU Canvas helpdesk to obtain an access token to the corresponding API. We received the following response: Thank you for contacting us,  unfortunately, we do not allow users to create tokens to build custom applications in our FIU environment. Thus, we agreed that the completion of the user story was out of scope for our development period of the Nextcloud app.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Hardware

No specific hardware requirements for development.
Android Device – Device required to run the app without emulation

Software

Java 17 – The main language used for application files

Kotlin – Secondary additional language used in source code

Android Studio – Integrated development environment for Android apps

SQLite – Database to store Event objects

XML –  Language used for UI creation and metadata storage in the app

Coolors.co – Software used to create and test UI palette

Version Control

Github – Version control software of choice

## Sprints Plan

### Sprint 1

Sprint Planning Meeting Minutes:

Project: Nextcloud Client: Enhancing the Android App

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 5:00 PM

End time: 6:00 PM

After discussion, the velocity of the team was estimated to be 15 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story <1 - As a developer, I would like to familiarize with Nextcloud features >

- User Story <2 - As a developer, I would like to look through Nextcloud developer documentation>

- User Story <3 - As a developer, I would like to set up a development environment>

The team members indicated their willingness to work on the following user stories.

Chabeli Castano Arango

- User Story <1 - As a developer, I would like to familiarize with Nextcloud features >

- User Story <2 - As a developer, I would like to look through Nextcloud developer documentation>

- User Story <3 - As a developer, I would like to set up a development environment>

Ralph Salnave Calixte

- User Story <1 - As a developer, I would like to familiarize with Nextcloud features >

- User Story <2 - As a developer, I would like to look through Nextcloud developer documentation>

- User Story <3 - As a developer, I would like to set up a development environment>

Aday Devora Delgado

- User Story <1 - As a developer, I would like to familiarize with Nextcloud features >

- User Story <2 - As a developer, I would like to look through Nextcloud developer documentation>

- User Story <3 - As a developer, I would like to set up a development environment>

### Sprint 2

Sprint Planning Meeting Minutes:

Project: Nextcloud Client: Enhancing the Android App

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 6:00 PM

End time: 6:30 PM

After discussion, the velocity of the team was estimated to be 15 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story <1 - As a developer, I would like to research past collaborations made to the Nextcloud Android App >

- User Story <2 - As a developer, I would like to find improvements that could be made to the Nextcloud Android App>

- User Story <3 - As a developer, I would like to have the Android Development environment installed and ready>

The team members indicated their willingness to work on the following user stories.

Chabeli Castano Arango

- User Story <1 - As a developer, I would like to research past collaborations made to the Nextcloud Android App >

- User Story <2 - As a developer, I would like to find improvements that could be made to the Nextcloud Android App>

- User Story <3 - As a developer, I would like to have the Android Development environment installed and ready>

Ralph Salnave Calixte

- User Story <1 - As a developer, I would like to research past collaborations made to the Nextcloud Android App >

- User Story <2 - As a developer, I would like to find improvements that could be made to the Nextcloud Android App>

- User Story <3 - As a developer, I would like to have the Android Development environment installed and ready>

Aday Devora Delgado

- User Story <1 - As a developer, I would like to research past collaborations made to the Nextcloud Android App >

- User Story <2 - As a developer, I would like to find improvements that could be made to ﻿the Nextcloud Android App>

- User Story <3 - As a developer, I would like to have the Android Development environment installed and ready>

### Sprint 3

Sprint Planning Meeting Minutes:

Project: Nextcloud Client: Enhancing the Android App

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 8:00 AM

End time:8:30 PM

After discussion, the velocity of the team was estimated to be 15 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story <1 - As a developer, I would like to check the full license requirements and implications for uploading an FIU Nextcloud App to the Google Store>

- User Story <2 - As a developer, I would like to implement a customized login page for the FIU Nextcloud App>

- User Story <3 - As a developer, I would like to research how to sign in to the FIU Nextcloud App using a QR code>

The team members indicated their willingness to work on the following user stories.

Chabeli Castano Arango

- User Story <2 - As a developer, I would like to implement a customized login page for the FIU Nextcloud App>

Ralph Salnave Calixte

- User Story <1 - As a developer, I would like to check the full license requirements and implications for uploading an FIU Nextcloud App to the Google Store>

Aday Devora Delgado

- User Story <3 - As a developer, I would like to research how to sign in to the FIU Nextcloud App using a QR code>

### Sprint 4

Sprint Planning Meeting Minutes:

Project: Nextcloud Client: Enhancing the Android App

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 10:00 AM

End time:10:30 AM

After discussion, the velocity of the team was estimated to be 15 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story <1 - As a developer, I would like to implement initial login page personalization for the FIU Nextcloud App>

The team members indicated their willingness to work on the following user stories.

Chabeli Castano Arango

- User Story <1 - As a developer, I would like to implement initial login page personalization for the FIU Nextcloud App>

Ralph Salnave Calixte

- User Story <1 - As a developer, I would like to implement initial login page personalization for the FIU Nextcloud App>

Aday Devora Delgado

- User Story <1 - As a developer, I would like to implement initial login page personalization for the FIU Nextcloud App>

### Sprint 5

Sprint Planning Meeting Minutes:

Project: Nextcloud Client: Enhancing the Android App

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 9:30 AM

End time:10:00 AM

After discussion, the velocity of the team was estimated to be 18 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story <1 - As a developer, I would like to design a FIU-specific theme for the Nextcloud App> - 5 points

- User Story <2 - As a user, I would like to have a button to switch between themes on the login page> - 5 points

- User Story <3 - As a user, I want to have a way to link my Nextcloud profile to Canvas> - 3 points

- User Story <4 - As a developer, I would like to add a logout button in Account Center> - 5 points

The team members indicated their willingness to work on the following user stories.

Chabeli Castano Arango

- User Story <1 - As a developer, I would like to design a FIU-specific theme for the Nextcloud App>

- User Story <3 - As a user, I want to have a way to link my Nextcloud profile to Canvas>

Ralph Salnave Calixte

- User Story <2 - As a user, I would like to have a button to switch between themes on the login page>

Aday Devora Delgado

- User Story <4 - As a developer, I would like to add a logout button in Account Center>

### Sprint 6

Sprint Planning Meeting Minutes:

Project: Customization of the Android Nextcloud App

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 9:30 AM

End time:10:00 AM

After discussion, the velocity of the team was estimated to be 20 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story <1 - As a developer, I would like to design and implement an individual feature to exhibit during the showcase> - 10 points

The team members indicated their willingness to work on the following user stories.

Chabeli Castano Arango

- User Story <1 - As a developer, I would like to design and implement an individual feature to exhibit during the showcase>

Ralph Salnave Calixte

- User Story <1 - As a developer I would like to design and implement an individual feature to exhibit during the showcase>

### Sprint 7

Sprint Planning Meeting Minutes:

Project: Customization of the Android Nextcloud App

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 9:30 AM

End time:10:00 AM

After discussion, the velocity of the team was estimated to be 20 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story <1 - As a showcase presenter, I would like to prepare for the showcase to have the best possible presentation of my project> - 10 points

The team members indicated their willingness to work on the following user stories.

Chabeli Castano Arango

- User Story <1 - As a showcase presenter, I would like to prepare for the showcase to have the best possible presentation of my project> - 10 points

Ralph Salnave Calixte

- User Story <1 - As a showcase presenter, I would like to prepare for the showcase to have the best possible presentation of my project> - 10 points

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

- Layered Architecture

The app treats many separate screens as views on top of other views. Much of the local parts of the app were developed with a layered architecture, allowing the app to be easy to add to but hard to modify or remove from.

- Client-Server

The app as a whole is a massive client in a client-server relationship, acting as a passage for Android devices to access files held on a Nextcloud server. For this reason, lots of the file-management and server-related settings, such as the accent color set by the server or the files that are accessible from the file manager, utilize a client-server pattern for data retrieval.

## Deployment Diagram

## Design Patterns

Design pattern of the Login Theme Activity implementation

Design pattern of the Calendar Activity implementation

# System Validation

To design and test the FIU color palette, we used the contrast checker tool offered by coolors.co

Manual testing was used to test each added feature. Also, the app itself was tested on several Android devices (both physical and virtual), making sure that it was compliant with different Android API levels and devices’ requirements.

Testing of implemented features was done manually through multiple emulated devices on different Android versions, as well as a physical Android device on Android 13 and another physical device on Android 12.

Implemented features worked, though low-end hardware can have performance issues loading extremely high-resolution images as logos.

# Appendix

## Appendix A - UML Diagrams

## UML sequence diagram of Logo Replacement Process

## Appendix B - User Interface Design

Login Activity (Dark Mode and Light Mode)

Calendar Activity (Dark Mode and Light Mode)

## Appendix C - Sprint Review Reports

### Sprint 1

Review Meeting Minutes

Project: Nextcloud Client: Enhancing the Android App

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 3:00 PM

End time: 4:00 PM

After a show-and-tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- User Story <1 - As a developer, I would like to familiarize myself with NextCloud features >

- User Story <2 - As a developer, I would like to look through NextCloud developer documentation>

- User Story <3 - As a developer, I would like to set up a development environment>

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- None

### Sprint 2

Review Meeting Minutes

Project: Nextcloud Client: Enhancing the Android App

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 3:00 PM

End time: 4:00 PM

After a show-and-tell presentation, the implementation of the following user stories was accepted by the product owners:

- User Story <1 - As a developer, I would like to research past collaborations made to the NextCloud Android App >

- User Story <2 - As a developer, I would like to find improvements that could be made to the NextCloud Android App>

- User Story <3 - As a developer, I would like to have the Android Development environment installed and ready>

- User Story <4 - As a developer, I would like to check the license requirements to upload an FIU NextCloud App to the Google Store>

- User Story <5 - As a developer, I would like to find ways to customize the FIU NextCloud App login page>

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story <6 - As a developer, I would like to research how to sign in to the FIU NextCloud App using a QR code>

### Sprint 3

Review Meeting Minutes

Project: Nextcloud Client: Enhancing the Android App

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 3:00 PM

End time: 4:00 PM

After a show-and-tell presentation, the implementation of the following user stories was accepted by the product owners:

- User Story <1 - As a developer, I would like to check the full license requirements and implications for uploading an FIU NextCloud App to the Google Store>

- User Story <2 - As a developer, I would like to implement a customized login page for the FIU NextCloud App>

- User Story <3 - As a developer, I would like to research how to sign in to the FIU NextCloud App using a QR code>

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- None

### Sprint 4

Review Meeting Minutes

Project: Nextcloud Client: Enhancing the Android App

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 3:00 PM

End time: 4:00 PM

After a show-and-tell presentation, the implementation of the following user stories was accepted by the product owners:

- User Story <1 - As a developer, I would like to implement initial login page personalization for the FIU NextCloud App>

- User Story <2 - As a developer, I would like to contact other teams to make development of the parallel clients as consistent as possible>

- User Story <3 - As a developer, I would like to setup a local Nextcloud server to view the features that a server administrator has access to>

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- None

### Sprint 5

Review Meeting Minutes

Project: Nextcloud Client: Enhancing the Android App

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 3:00 PM

End time: 4:00 PM

After a show-and-tell presentation, the implementation of the following user stories was accepted by the product owners:

- User Story <1 - As a developer I would like to design a FIU specific theme for the NextCloud App> - 5 points

- User Story <2 - As an user, I would like to have a button to switch between themes on the login page> - 5 points

- User Story <3 - As an user I want to have a way to link my NextCloud profile to Canvas> - 3 points

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- None

### Sprint 6

Review Meeting Minutes

Project: Nextcloud Client: Enhancing the Android App

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 3:00 PM

End time: 4:00 PM

After a show-and-tell presentation, the implementation of the following user stories was accepted by the product owners:

- User Story <1 - As a developer I would like to design and implement an individual feature to exhibit during the showcase>

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- None

### Sprint 7

Review Meeting Minutes

Project: Nextcloud Client: Enhancing the Android App

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 5:00 PM

End time: 6:00 PM

After a show-and-tell presentation, the implementation of the following user stories was accepted by the product owners:

- User Story <1 - As a showcase presenter, I would like to prepare for the showcase to have the best possible presentation of my project>

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- None

## Appendix D - Wishlist

In this section, we’ll proceed to add a few features that we think are nice-to-have and can be considered for future development cycles.

- Link Nextcloud profile and Canvas profile

Recommended User Story: As an user, I would like to sync the application calendar with my Canvas calendar

We consider this a useful feature since the FIU users would have benefits such as calendar synchronization, and easier access to class materials, thus enhancing the overall user experience for the FIU community.

- Group and filter files by kind

Recommended User Story: As a user, I would like to use “sort by kind” to organize my files on Nextcloud.

The "sort by kind" or “group by kind” option in an interface is important because it helps users organize and categorize information based on the type or nature of the items.

It would be great to add this option. Our team considers that this would give the user more flexibility to organize and localize files. Among others, we can see the following benefits:

- - It would enhance the overall user experience by providing a more organized and structured view of data.

- - More efficient in terms of information retrieval

- - Enhanced Accessibility for interfaces with a large volume of content

- - It allows for customization, empowering users to tailor the interface to their needs

- Setting image upload limits for logo replacement

Recommended User Story: As a user, I would like the app not to slow down when a logo replacement is uploaded on the login screen

Since not all Android devices have the same capabilities, we recommend setting limits on the size of the images the user can upload as logo for the login screen. Some of the benefits of taking this approach would be:

- Faster uploading time

- Storage optimization

- Reduced bandwidth usage

- Increased reliability

- Better user experience overall

# References

•About Nextcloud. (2023, October 23). Nextcloud. https://nextcloud.com/about/[Accessed 2023, November 24]