Date: 09/25

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 11:00 AM

End time: 11:30 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Looked through official Android dev guides

- What is planned to be done until the next scrum meeting?

- Look further into the licensing implications of NextCloud

- What are the hurdles?

- Learning about how NextCloud is structured

- Learning how the license applies to commercial use

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Watch the Android Development course I started on LinkedIn

- Continue the Android Dev path on the Google Dev Platform

- Work on a mock-up design for the login page

- What is planned to be done until the next scrum meeting?

- Start the implementation of the mockup design for the login page

- Keep learning Android development

- What are the hurdles?

- Android Development learning curve

Aday Devora:

- What have you done since the last scrum meeting?

- Continue learning Android development.

- Research QR code implementation.

- What is planned to be done until the next scrum meeting?

- Continue learning Android development.

- Researching QR code implementation.

- Reading licences agreements.

- What are the hurdles?

- Learning Android development is new.

- Issues with wifi connection.

Date: 09/26

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 9:00 AM

End time: 9:30 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Looked into the official license terms of AGPLv3

- What is planned to be done until the next scrum meeting?

- Find AGPLv3 implications for commercial use

- Learn more about Android development

- What are the hurdles?

- Learning about how the license is structured

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Watch the Android Development course I started on LinkedIn

- Continue the Android Dev path on the Google Dev Platform

- Start the implementation of the mockup design

- What is planned to be done until the next scrum meeting?

- Keep working on the implementation of the mockup design for the login page

- Keep learning Android development

- What are the hurdles?

- First time developing in Android, sometimes I need more time to research features, etc

Aday Devora:

- What have you done since the last scrum meeting?

- Learning Android development in Codeacademy.

- Research QR code implementation.

- What is planned to be done until the next scrum meeting?

- Continue learning Android development in Codeacademy.

- Researching QR code implementation for the app.

- What are the hurdles?

- New material to learn. Short time to learn.

Date: 09/27

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 9:00 AM

End time: 9:30 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Look for commercial examples of AGPLv3

- What is planned to be done until the next scrum meeting?

- Find specific examples to show product owner

- Learn more about Android development

- What are the hurdles?

- Learning about how the license is structured

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Watch the Android Development course I started on LinkedIn

- Continue the Android Dev path on the Google Dev Platform

- Work on the implementation of the mockup design for the login page

- What is planned to be done until the next scrum meeting?

- Keep working on the implementation of the mockup design for the login page

- Keep learning Android development

- What are the hurdles?

- Android Development learning curve

Aday Devora:

- What have you done since the last scrum meeting?

- Continue learning Android development.

- Research QR code implementation.

- What is planned to be done until the next scrum meeting?

- Continue learning Android development in Codeacademy. Watching videos on YouTube.

- Researching QR code implementation. Looking for information on the features of different apps.

- What are the hurdles?

- Researching and learning is taking time. A lot of materials to cover.

Date: 09/28

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 9:00 AM

End time: 9:30 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Look for commercial examples of AGPLv3 - no results yet

- Learn more about Android Development

- What is planned to be done until the next scrum meeting?

- Find specific examples to show product owner

- Learn more about Android development

- What are the hurdles?

- Learning about how the license is structured

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Watch the Android Development course I started on LinkedIn

- Continue the Android Dev path on the Google Dev Platform

- Work on the implementation of the mockup design for the login page

- What is planned to be done until the next scrum meeting?

- Keep working on the implementation of the mockup design for the login page

- Keep learning Android development

- What are the hurdles?

- Android Development learning curve

Aday Devora:

- What have you done since the last scrum meeting?

- Continue learning Android development.

- Research QR code implementation.

- What is planned to be done until the next scrum meeting?

- Continue learning Android development in Codeacademy. Watching videos on YouTube.

- Researching QR code implementation. Looking for information on the features of different apps.

- Playing around with the app. Reviewing functions in log in section.

- What are the hurdles?

- Researching and learning is taking time. A lot of materials to cover. Difficulties acceding internet.

Date: 09/29

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 9:00 AM

End time: 9:30 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Look for more commercial examples of AGPLv3

- Learn more about Android Development

- What is planned to be done until the next scrum meeting?

- Find more specific examples to show product owner

- Learn more about Android development

- What are the hurdles?

- Learning about how the license is structured

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Watch the Android Development course I started on LinkedIn

- Continue the Android Dev path on the Google Dev Platform

- Work on the implementation of the mockup design for the login page

- What is planned to be done until the next scrum meeting?

- Keep working on the implementation of the mockup design for the login page

- Keep learning Android development

- What are the hurdles?

- Android Development learning curve

Aday Devora:

- What have you done since the last scrum meeting?

- Continue learning Android development.

- Research QR code implementation.

- Playing around with the app. Reviewing functions in log in section.

- What is planned to be done until the next scrum meeting?

- Continue learning Android development in Codeacademy. Watching videos on YouTube.

- Researching QR code implementation. Looking for information on the features of different apps.

- Playing around with the app. Reviewing functions in log in section.

- What are the hurdles?

- Researching and learning is taking time. A lot of materials to cover. Difficulties acceding internet.

Date: 10/02

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 9:00 AM

End time: 9:30 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Look for more commercial examples of AGPLv3

- Learn more about Android Development

- What is planned to be done until the next scrum meeting?

- Look into edge cases of AGPLv3

- Learn more about Android development

- What are the hurdles?

- Learning about how the license is structured

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Watch the Android Development course I started on LinkedIn

- Continue the Android Dev path on the Google Dev Platform

- Work on the implementation of the mockup design for the login page

- What is planned to be done until the next scrum meeting?

- Keep working on the implementation of the mockup design for the login page

- Keep learning Android development

- What are the hurdles?

- Android Development learning curve

Aday Devora:

- What have you done since the last scrum meeting?

- Continue learning Android development.

- Research QR code implementation.

- Playing around with the app. Reviewing functions in log in section.

- What is planned to be done until the next scrum meeting?

- Continue learning Android development in Codeacademy. Watching videos on YouTube.

- Researching QR code implementation. Looking for information on the features of different apps.

- Playing around with the app. Reviewing functions in log in section.

- What are the hurdles?

- Researching and learning is taking time. A lot of materials to cover. Difficulties acceding internet.

Date: 10/03

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 9:00 AM

End time: 9:30 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Learn more about Android Development

- What is planned to be done until the next scrum meeting?

- Look into edge cases of AGPLv3

- Find out more about the legal ramifications of the licensing

- Learn more about Android development

- What are the hurdles?

- Learning about how the license is structured

- Learning about consequences the license has caused others in the past

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Watch the Android Development course I started on LinkedIn

- Continue the Android Dev path on the Google Dev Platform

- Work on the implementation of the mockup design for the login page

- What is planned to be done until the next scrum meeting?

- Keep working on the implementation of the mockup design for the login page

- Keep learning Android development

- What are the hurdles?

- Android Development learning curve

Aday Devora:

- What have you done since the last scrum meeting?

- Continue learning Android development.

- Research QR code implementation.

- Playing around with the app. Reviewing functions in log in section.

- What is planned to be done until the next scrum meeting?

- Continue learning Android development in Codeacademy. Watching videos on YouTube.

- Researching QR code implementation. Looking for information on the features of different apps.

- Playing around with the app. Reviewing functions in log in section.

- Setting a physical testing device in Android Studio.

- What are the hurdles?

- Researching and learning is taking time. A lot of materials to cover.

Date: 10/04

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 9:00 AM

End time: 9:30 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Look into the Neo4j, Inc. v. PureThink Case

- Learn more about Android development

- What is planned to be done until the next scrum meeting?

- Look into more edge cases of AGPLv3

- Find out more about the legal ramifications of the licensing

- Learn more about Android development

- What are the hurdles?

- Learning about how the license is structured

- Learning about consequences the license has caused others in the past

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Watch the Android Development course I started on LinkedIn

- Continue the Android Dev path on the Google Dev Platform

- Work on the implementation of the mockup design for the login page

- What is planned to be done until the next scrum meeting?

- Keep working on the implementation of the mockup design for the login page

- Keep learning Android development

- What are the hurdles?

- Android Development learning curve

Aday Devora:

- What have you done since the last scrum meeting?

- Continue learning Android development.

- Research QR code implementation.

- Playing around with the app. Reviewing functions in log in section.

- What is planned to be done until the next scrum meeting?

- Continue learning Android development in Codeacademy. Watching videos on YouTube.

- Researching QR code implementation. Looking for information on the features of different apps.

- Playing around with the app. Reviewing functions in log in section.

- Setting a physical testing device in Android Studio.

- What are the hurdles?

- Researching and learning is taking time. A lot of materials to cover.

Date: 10/05

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 9:00 AM

End time: 9:30 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Look further into licensing of AGPLv3

- Learn more about Android development

- What is planned to be done until the next scrum meeting?

- Look into more edge cases of AGPLv3

- Find out more about the legal ramifications of the licensing

- Learn more about Android development

- What are the hurdles?

- Learning about how the license is structured

- Learning about consequences the license has caused others in the past

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Watch the Android Development course I started on LinkedIn

- Continue the Android Dev path on the Google Dev Platform

- Work on the implementation of the mockup design for the login page

- Added the FIU server as default on the login page

- What is planned to be done until the next scrum meeting?

- Keep working on the implementation of the mockup design for the login page

- Keep learning Android development

- What are the hurdles?

- Android Development learning curve

- Understanding how to find files in such a complicated application

Aday Devora:

- What have you done since the last scrum meeting?

- Continue learning Android development.

- Research QR code implementation.

- Playing around with the app. Reviewing functions in log in section.

- What is planned to be done until the next scrum meeting?

- Continue learning Android development in Codeacademy. Watching videos on YouTube.

- Researching QR code implementation. Looking for information on the features of different apps.

- Playing around with the app. Reviewing functions in log in section.

- Setting a physical testing device in Android Studio.

- What are the hurdles?

- Having not enough time from last scrum meeting.

Date: 10/06

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 9:00 AM

End time: 9:30 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Look into example cases of GPL misuse to understand legal consequences

- Learn more about Android development

- What is planned to be done until the next scrum meeting?

- Look into more edge cases of AGPLv3

- Find out more about the legal ramifications of the licensing

- Learn more about Android development

- What are the hurdles?

- Learning about how the license is structured

- Learning about consequences the license has caused others in the past

- Learning as much as I can about the legal structure of AGPL within the sprint

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Watch the Android Development course I started on LinkedIn

- Continue the Android Dev path on the Google Dev Platform

- Work on the implementation of the mockup design for the login page

- Added the FIU server as default on the login page

- What is planned to be done until the next scrum meeting?

- Keep working on improvements for the FIU specific login page

- Keep learning Android development

- What are the hurdles?

- Android Development learning curve

- Understanding how to find files in such a complicated application

Aday Devora:

- What have you done since the last scrum meeting?

- Continue learning Android development. Watching videos on YouTube.

- Research QR code implementation.

- Playing around with the app. Reviewing functions in log in section.

- Setting a physical testing device in Android Studio.

- What is planned to be done until the next scrum meeting?

- Continue learning Android development in Codeacademy. Watching videos on YouTube.

- Researching QR code implementation. Looking for information on the features of different apps.

- Playing around with the app. Reviewing functions in log in section.

- Setting a physical testing device in Android Studio.

- Customize main page.

- What are the hurdles?

- Having not enough time from last scrum meeting.