Date: 10/23

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Gave Theme button a link to a placeholder page

- Learned more about Android development

- Met with Product Owner for feedback

- What is planned to be done until the next scrum meeting?

- Work on theme button activity page functionality

- Learn more about Android development through Android Codelabs

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Learning more about the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continued the Android Path for Programmers on Google Dev

- Picked and designed the color palette for a FIU theme

- Worked on the implementation of the FIU theme

- What is planned to be done until the next scrum meeting?

- Keep implementing the FIU theme

- Keep learning Android development

- What are the hurdles?

- Android Development learning curve

- Understanding how to find files in such a complicated application

- Deprecated material on NextCloud App

- Huge res files in the original application

Aday Devora:

- What have you done since the last scrum meeting?

- Continue learning Android development. Watching videos on YouTube.

- Playing around with the app. Reviewing functions in the log in section.

- Brainstorming changes in the app.

- Personalizing login page.

- Communicate with other teams.

- What is planned to be done until the next scrum meeting?

- Continue learning Android development in Codeacademy. Watching videos on YouTube.

- Working on the logout button in the Account center.

- What are the hurdles?

- Learning Android dev.

Date: 10/24

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Applied style to theme page XML

- Fixed androidManifest issue

- Learned about Android development

- What is planned to be done until the next scrum meeting?

- Work on theme button activity page functionality

- Learn more about Android development through Android Codelabs

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Learning more about the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continued the Android Path for Programmers on Google Dev

- Worked on the design, implementation and testing of the FIU theme (light and dark modes)

- What is planned to be done until the next scrum meeting?

- Keep implementing and testing the FIU theme

- Keep learning Android development

- What are the hurdles?

- Android Development learning curve

- Deprecated material on NextCloud App

- Testing the UI design with no design background

Aday Devora:

- What have you done since the last scrum meeting?

- Continue learning Android development. Watching videos on YouTube.

- Playing around with the app. Reviewing functions in the log in section.

- Brainstorming changes in the app.

- Personalizing login page.

- Communicate with other teams.

- Working on the logout button in the Account center.

- What is planned to be done until the next scrum meeting?

- Continue learning Android development in Codeacademy. Watching videos on YouTube.

- Working on the design of the logout button.

- What are the hurdles?

- Learning Android dev.

- Working with complicated code.

Date: 10/25

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Research on Android Theming and button

- Implemented tester buttons for dark mode functionality

- Learned about Android development

- What is planned to be done until the next scrum meeting?

- Work on theme button activity page functionality

- Learn more about Android development through Android Codelabs

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Learning more about the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continued the Android Path for Programmers on Google Dev

- Worked on the design, implementation and testing of the FIU theme (light and dark modes)

- Took a first look at the Theme button functionality

- What is planned to be done until the next scrum meeting?

- Keep implementing and testing the FIU theme

- Keep learning Android development

- What are the hurdles?

- Android Development learning curve

- Deprecated material on NextCloud App

- Testing the UI design with no design background

Aday Devora:

- What have you done since the last scrum meeting?

- Continue learning Android development. Watching videos on YouTube.

- Playing around with the app. Reviewing functions in the log-in section.

- Brainstorming changes in the app.

- Personalizing login page.

- Communicate with other teams.

- Working on the design of the logout button.

- What is planned to be done until the next scrum meeting?

- Continue learning Android development in Codeacademy. Watching videos on YouTube.

- Creating the icon for the logout button.

- What are the hurdles?

- Learning Android dev.

- Working with complicated code.

Date: 10/26

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Research on Android Theming and button

- Looked into Linear Layouts for activity development

- Learned about Android development

- What is planned to be done until the next scrum meeting?

- Work on theme button activity page functionality

- Learn more about Android development through Android Codelabs

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Learning more about the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continued the Android Path for Programmers on Google Dev

- Worked on the design, implementation and testing of the FIU theme (light and dark modes)

- Worked on the Theme button functionality

- What is planned to be done until the next scrum meeting?

- Keep implementing and testing the FIU theme and the theme button

- Keep learning Android development

- What are the hurdles?

- Android Development learning curve

- Deprecated material on NextCloud App

- Testing the UI design with no design background

Aday Devora:

- What have you done since the last scrum meeting?

- Continue learning Android development. Watching videos on YouTube.

- Playing around with the app. Reviewing functions in the log-in section.

- Brainstorming changes in the app.

- Personalizing login page.

- Communicate with other teams.

- Working on the design of the logout button.

- Creating the icon for the logout button.

- What is planned to be done until the next scrum meeting?

- Continue learning Android development in Codeacademy. Watching videos on YouTube.

- Fixing the logout button in the Account center.

- What are the hurdles?

- Learning Android dev.

- Working with complicated code.

Date: 10/27

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango, Aday Devora Delgado

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Fix constraints for “Theme” button

- Learned about Android development

- What is planned to be done until the next scrum meeting?

- Work on theme button activity page functionality

- Learn more about Android development through Android Codelabs

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Learning more about the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continued the Android Path for Programmers on Google Dev

- Worked on the design, implementation and testing of the FIU theme (light and dark modes)

- Completed the theme button functionality (for now)

- What is planned to be done until the next scrum meeting?

- Keep testing some UI changes for the themes

- Keep learning Android development

- Work on adding a Canvas link to NextCloud app

- What are the hurdles?

- Android Development learning curve

- Deprecated material on NextCloud App

- Testing the UI design with no design background

Aday Devora:

- What have you done since the last scrum meeting?

- Continue learning Android development. Watching videos on YouTube.

- Playing around with the app. Reviewing functions in the log-in section.

- Brainstorming changes in the app.

- Personalizing login page.

- Communicate with other teams.

- Working on the design of the logout button.

- Creating the icon for the logout button.

- What is planned to be done until the next scrum meeting?

- Continue learning Android development in Codeacademy. Watching videos on YouTube.

- Fixing the logout button in the Account center.

- What are the hurdles?

- Learning Android dev.

- Working with complicated code.

Date: 10/30

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Met with Product Owner

- Researched user upload implementation of images

- What is planned to be done until the next scrum meeting?

- Work on image upload functionality

- Learn more about Android development through Android Codelabs

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Learning more about the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continued the Android Path for Programmers on Google Dev

- Worked on the design, implementation and testing of the FIU theme (light and dark modes) for the login page

- What is planned to be done until the next scrum meeting?

- Keep testing some UI changes for the themes

- Keep learning Android development

- Work on adding a Canvas link to NextCloud app

- What are the hurdles?

- Android Development learning curve

- Deprecated material on NextCloud App

- Testing the UI design with no design background

Date: 10/31

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Researched user upload implementation of images

- Viewed example implementations of image uploading

- What is planned to be done until the next scrum meeting?

- Work on image upload functionality

- Learn more about Android development through Android Codelabs

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Learning more about the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continued the Android Path for Programmers on Google Dev

- Worked on the design, implementation and testing of the FIU theme (light and dark modes) for the login page

- What is planned to be done until the next scrum meeting?

- Keep testing some UI changes for the themes

- Keep learning Android development

- Work on adding a Canvas link to NextCloud app

- What are the hurdles?

- Deprecated material on NextCloud App

- Testing the UI design with no design background

Date: 11/01

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Implemented test image upload capability

- Viewed example implementations of image uploading

- What is planned to be done until the next scrum meeting?

- Research data persistence to keep the images through app restarts

- Learn more about Android development through Android Codelabs

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Working with the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Started a new course on Udemy

- Worked on the design, implementation and testing of the FIU theme (light and dark modes) for the login page

- What is planned to be done until the next scrum meeting?

- Keep testing some UI changes for the themes

- Keep learning Android development

- What are the hurdles?

- Deprecated material on NextCloud App

- Testing the UI design with no design background

Date: 11/02

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Implemented Bitmap storage into tester project

- Researched data persistence in Android

- What is planned to be done until the next scrum meeting?

- Implement changes to the Nextcloud Logos throughout the app login pages

- Learn more about Android development through Android Codelabs

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Working with the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Started a new course on Udemy

- Worked on the design, implementation, and testing of the FIU theme (light and dark modes) for the login page

- What is planned to be done until the next scrum meeting?

- Keep testing some UI changes for the themes

- Keep learning Android development

- What are the hurdles?

- Use of deprecated libraries

- Testing the UI design with no design background

Date: 11/03

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Implemented initial login page upload features

- Fixed some bugs around this feature

- Researched data persistence in Android

- What is planned to be done until the next scrum meeting?

- Learn more about Android development through Android Codelabs

- Start working on documentation for submission of the Nextcloud project

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Working with the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continue an Android course on Udemy

- Finish the first stage of the theme implementation for the login page

- What is planned to be done until the next scrum meeting?

- Keep testing some UI changes for the themes

- Keep learning Android development

- Work on linking NextCloud and Canvas

- What are the hurdles?

- Use of deprecated libraries

- Testing the UI design with no design background