Date: 11/06

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Met with Product Owner

- Researched potential additions to the App

- What is planned to be done until the next scrum meeting?

- Learn more about Android development through Android Codelabs

- Start working on documentation for submission of the Nextcloud project

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Working with the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continue an Android course on Udemy

- Met with the Product Owner

- Thought of potential additions to the app and communicated them to the Product Owner

- What is planned to be done until the next scrum meeting?

- Keep learning Android development

- Start working on the implementation of the new changes depending on the Product Owner’s reply

- What are the hurdles?

- Use of deprecated libraries

- Testing the UI design with no design background

- Design and implement something unique in the next two weeks

Date: 11/07

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Committed to adding a changeable quick action button

- Communicated potential addition to the Product Owner

- What is planned to be done until the next scrum meeting?

- Learn more about Android development through Android Codelabs

- Work on quick action addition and its selection process

- Start working on documentation for submission of the Nextcloud project

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Working with the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continue an Android course on Udemy

- Started working on the design and implementation of a Calendar feature

- Started working on the design and implementation of a “Group by kind” feature for file sorting

- What is planned to be done until the next scrum meeting?

- Keep learning Android development

- Keep working on the two aforementioned features

- What are the hurdles?

- Use of deprecated libraries

- Design and implement something unique in the next two weeks

- Nextcloud code structure

Date: 11/08

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Research into Nextcloud Code structure

- What is planned to be done until the next scrum meeting?

- Learn more about Android development through Android Codelabs

- Work on quick action addition and its selection process

- Start working on documentation for submission of the Nextcloud project

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Working with the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continue an Android course on Udemy

- Kept working on the design and implementation of a Calendar feature

- What is planned to be done until the next scrum meeting?

- Keep learning Android development

- Keep working on the two aforementioned features

- What are the hurdles?

- Use of deprecated libraries

- Design and implement something unique in the next two weeks

- Nextcloud code structure

Date: 11/09

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- More research into Nextcloud Code structure

- What is planned to be done until the next scrum meeting?

- Learn more about Android development through Android Codelabs

- Work on quick action addition and its selection process

- Start working on documentation for submission of the Nextcloud project

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Working with the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continue an Android course on Udemy

- Kept working on the design and implementation of a Calendar feature

- What is planned to be done until the next scrum meeting?

- Keep learning Android development

- Keep working on the two aforementioned features

- What are the hurdles?

- Use of deprecated libraries

- Time left to finish

- Nextcloud code structure

Date: 11/13

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Met with Product Owner for Backlog Grooming meeting

- More research into Nextcloud Code structure

- What is planned to be done until the next scrum meeting?

- Learn more about Android development through Android Codelabs

- Work on quick action addition and its selection process

- Start working on documentation for submission of the Nextcloud project

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Working with the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continue an Android course on Udemy

- Worked on the design and implementation of a Calendar feature

- Met with the PO

- What is planned to be done until the next scrum meeting?

- Keep learning Android development

- Keep working on the Calendar feature

- What are the hurdles?

- Use of deprecated libraries

- Time left to finish

- Nextcloud code structure

Date: 11/14

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- Worked on the default behavior of icons in login screens

- More research into Nextcloud Code structure

- What is planned to be done until the next scrum meeting?

- Learn more about Android development through Android Codelabs

- Work on quick action addition and its selection process

- Start working on documentation for submission of the Nextcloud project

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Working with the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continue an Android course on Udemy

- Worked on the design and implementation of a Calendar feature

- Research about possible app storage solutions for calendar events

- What is planned to be done until the next scrum meeting?

- Keep learning Android development

- Keep working on the Calendar feature

- Decide what storage solution is best to implement

- What are the hurdles?

- Use of deprecated libraries

- Time left to finish

- Nextcloud code structure

Date: 11/15

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- More research into Nextcloud Code structure

- Looking into potential implementations of quick action

- What is planned to be done until the next scrum meeting?

- Learn more about Android development through Android Codelabs

- Work on quick action addition and its selection process

- Start working on documentation for submission of the Nextcloud project

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Working with the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continued an Android course on Udemy

- Worked on the design and implementation of a Calendar feature

- Started implemented a SQLite Database to save calendar events

- What is planned to be done until the next scrum meeting?

- Keep learning Android development

- Finish working on the Calendar feature

- Implement the SQLite solution

- What are the hurdles?

- Use of deprecated libraries

- Time left to finish

- Nextcloud code structure

Date: 11/16

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- More research into Nextcloud Code structure

- Fixed default behavior of logos on login screens to default to FIU logo

- What is planned to be done until the next scrum meeting?

- Learn more about Android development through Android Codelabs

- Work on quick action addition and its selection process

- Start working on documentation for submission of the Nextcloud project

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Working with the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continued an Android course on Udemy

- Worked on the design and implementation of a Calendar feature

- Implemented a SQLite Database to save calendar events

- What is planned to be done until the next scrum meeting?

- Keep learning Android development

- Finish working on the Calendar feature (add modify/delete capabilities)

- Implement the SQLite solution

- What are the hurdles?

- Use of deprecated libraries

- Time left to finish

- Nextcloud code structure

Date: 11/17

Attendees: Ralph Salnave Calixte, Chabeli Castano Arango

Start time: 11:00 AM

End time: 11:15 AM

Ralph Salnave Calixte:

- What have you done since the last scrum meeting?

- UI changes to the login theme page

- Added reset button for the uploaded logo to set it back to default

- What is planned to be done until the next scrum meeting?

- Learn more about Android development through Android Codelabs

- Work on quick action addition and its selection process

- Start working on documentation for submission of the Nextcloud project

- What are the hurdles?

- Finding things to improve within the NextCloud app

- Working with the complex NextCloud code structure

Chabeli Castano Arango:

- What have you done since the last scrum meeting?

- Continued an Android course on Udemy

- Worked on the design and implementation of a Calendar feature

- Worked on modify and delete capabilities for the Calendar Activity

- What is planned to be done until the next scrum meeting?

- Keep learning Android development

- Start working on the project documentation

- Work on the poster and deliverables

- What are the hurdles?

- Use of deprecated libraries

- Time left to finish

- Nextcloud code structure