Sprint Planning Meeting Minutes:

Attendees: Pablo Hurtado, Carlos Pedroso, Javier Salgueiro

Start time: 4:30 PM

End time: 4:48 PM

After discussion, the team's velocity was estimated to be 30.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Complete Nextcloud’s App development tutorial.

  - While progressing through the tutorial, become familiar with PHP, Javascript, and CSS as needed.

  - Steps 1, 2 & 3 are an introduction and have YouTube videos.

  - Steps 5 & 6 are two different ways to create an integration, after completing them we will see which approach best suits our use case.

- Explore existing ChatGPT integration.

- Explore ChatGPT API.

The team members indicated their willingness to work on the following user stories.

- Pablo Hurtado

  - All

- Carlos Pedroso

  - All

- Javier Salgueiro

  - All