Sprint Review Meeting Minutes

Attendees: Pablo Hurtado, Carlos Pedroso, Javier Salgueiro

Start time: 5:00 pm

End time:  5:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 1: Complete Nextcloud’s App development tutorial.

- User Story 2: Explore existing ChatGPT integration.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 3: Explore ChatGPT API.