Daily Scrum Meeting Minutes:

Attendees: Johan Balceiro, Johnny Casares, Luis Chavez

Start time: 8:30 pm

End time:  8:50 pm

Johnny Casares:

- How many hours did I work since the last meeting?

  - 5 hours & 11 minutes

- What was done since the last scrum meeting?

  - Backlog meeting

  - Setting up raspberry VM to run firmware (hardware related to project).

  - Noticed small navigation issue in the UI

- What is planned to be done until the next scrum meeting?

  - Get firmware running on raspberry pi.

  - Evaluate how the firmware works with the app and based on that proceed with the research.

- What are the hurdles?

  - Previous team members informed us of malfunctioning pieces of the project, particularly in the firmware.

  - Low amount of space in Virtual Machine for Raspberry Pi.

  - Now installing Raspberry desktop on a different device

Johan Balceiro:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with product owner and mentor for the backlog

  - Eliminated the Kafka research after some clarification from the mentor

  - Researched Raspberry Pi emulators to run once the pad firmware is up

- What is planned to be done until the next scrum meeting?

  - Research implementation tests for the WebSocket connection

  - Consult with mentor regarding firmware in case assistance is needed

- What are the hurdles?

  - Pad firmware not functional, according to mentor it was due to an issue caused by a faulty commit last semester. Mentor says he will provide a previous version

Luis Chavez:

- How many hours did I work since the last meeting?

  - 3 hours & 11 minutes

- What was done since the last scrum meeting?

  - Managed to encounter a vulnerability within Flutter system that impacted my workflow and ability to perform managed to reinstall and testing new options.

- What is planned to be done until the next scrum meeting?

  - Fixing UX / Implementing the basic features is still top priority however I must repair my IDE/work environment in order to continue..

- What are the hurdles?

  - Again errors with running flutter in the android sdk environment.